PROLOGUE

With the introduction of  Joint Forest Management  in 1992, which has since  graduated to Community Forest Management and of Neeru Meeru  in 2000, there has been  tremendous  increase in the work load of staff of Forest  Department at all levels in both  field  and offices. Consequently the staff of Forest Department is subjected to great stress in both  office and field works.  The systems, procedures  and delegations  that existed in the Forest Department  have  become  outdated  and  a need was felt for  review  and  revision of  the  same.

In G.O. Ms. NO.76 EFS&T (For.III).Department  22-2-2002,  Government constituted  a committee  to make an indepth study of existing procedures  and work load  and to suggest  suitable ways  and  means for effective and efficient implementation of  programmes of work  by suitable redistribution of the work load. The Committee so constituted made certain recommendations for enhanced financial powers to forest officers at various levels and   certain changes in the procedure of execution works and maintenances of records.

The PCCF after holding detailed discussions with departmental officials and Service Associations made his recommendations to the Government for enhancement of delegation of financial powers and introduction of certain changes in the procedure of execution of works. Accordingly Government in G.O Ms. No.2 EFS&T (For.III) Department 7-1-2004.  issued orders delegating certain enhanced financial powers and  introducing certain procedures   followed in P.W. Department  in  execution of works through tenders, nominating at estimated rates etc., in addition to detailed procedure regarding works of Community Forest Management to be implemented through the institution of Vana Samrakshana Samithies (VSSs). Separate instructions have been issued with regard to VSS works. The present manual is with reference to other works that will not be implemented through VSSs.

This manual contains a set of guidelines to the forest departmental officers   in matters relating to preparation of tender conditions, procedure for tender invitation, conclusion of agreement, forms of agreements, collection of EMDs and entrustment of works on nomination for both forestry and non forestry works including purchase of stores and equipment. The officers are at liberty to adopt methods of executing works as given in Article 163 of Andhra Pradesh Financial Code and Section 95 of the Andhra Pradesh Forest Department Code Volume-I and GOMS. No.2 E.F.S &T (Forest-III) Department dated 07-1-2004. In case the procedure suggested here is in contradiction with   any codal procedures the latter shall prevail.

Hyderabad						      Sd/- S.K. Das.,

10-05-2004.					Principal Chief Conservator of Forests.

1. Preparation of Estimates

1.1 Care to be taken:

The estimates are to be prepared after careful study of the conditions in order to make adequate provisions to suit the site conditions.  Estimates prepared without proper investigation lead to (a) underestimation/over estimation of quantities, (b) non-availability of  materials like sand, stone etc.,  near  the  site  even though  it is said to be  available   as per  investigation report, (c) undue revision of estimates requiring allocation/ allotment in excess of   budgeted/sanctioned  amounts and (d) delay in execution of works.

Before according  technical sanction by the  competent authority, it  should be  ensured that  provisions   are  made for all the items necessary for the completion of work and  data and rates are   prepared and worked  out correctly.  Here, for working out the rates of materials that    go into a work, lead statement  plays a prominent role.   While  the basic  cost of the  materials  is available in the  Engineering common SSRs/FSRs, the  source of material i.e; the quarries from  which the construction materials like  sand, cement, stone, brick, steel etc.,  are to be transported should   be correctly identified.  The total cost of  each unit   of  material required  for  the construction is to be exhibited in the data  sheet after taking into account  the   basic cost, lead  charges, seigniorage, cesses and deductions on account of stacking  charges etc. Incorrect preparation of data leads to incorrect unit rate. Any excess provision results in avoidable extra expenditure and adverse comments from audit.   It is therefore necessary that lead statements, datasheets and details of the estimate are certified by the officers who initially prepare the estimates.  This should be certified/ counter signed by an officer not below the rank of F.R.O.  This should however be countersigned by the Sub DFO if the estimate is to be sanctioned by the DFO. The Sub DFO and DFO will countersign if the estimate is to be sanctioned by the Conservator of Forests. The Sub DFO, DFO and Conservator of Forests will have to countersign if the estimate is to be sanctioned by the Prl. Chief Conservator of Forests. The countersigning officers shall be responsible for the overall correctness of all the details of estimates along with the Forest Range Officer.

1.2 Powers for sanction of estimates:

The following powers are delegated to various Forest Officers for sanction of estimates.

| P.C.C.F. | No limit (limit is the amount of administrative approval) |
| --- | --- |
| C.F. | Rs 20 lakh |
| D.F.O. | Rs 10 lakh |
| Sub D.F.O. | Rs 1 lakh |
| F.R.O. | RS 0.50 lakh |

2. Method of Execution of Works

The works in the Forest Department can be executed by one or other of the following methods

(i).	The Departmental   method.

(ii).	The Piece work Contract method.

(iii).	The lump sum contract method.

(iv).	The schedule contract method.

(v).	Nomination method.

(vi).	Tender system.

For this purpose   if the value of work put to tender  exceeds  Rs.1.00 Lakh  it is called  major work.  If it is less than Rs.1.00Lakh it is called minor work.

2.1 The departmental method:-

The Department itself engages the necessary daily labour and purchases or supplies the  necessary material.  Here, there is  no role  for petty contractor/contractors. (Art.163 A.P.F.C. Vol. I and section 95 of APFD Code Vol. I )

2.2. The Piece work contract method:

The piece worker agrees to execute a specified work or part of a work at specified rates without reference to quantity or the time taken, and the department arranges for the supervision, setting out and measuring of all the work done.  (Art.163 APFD Vol. I  and  section 95 of APFD Code Vol-I).

The piece work contract method is generally to be followed when the value of work is not more than Rs.1.00Lakh. Further, the piece work contract does not make it mandatory for the contractor to complete the work within a specified time frame and it does not provide for compulsory execution of specified quantity of work.  All that, it provides, is execution of work at a prescribed unit rates of work without reference to total quantity or time. For failure of the contractor to execute the work, in this method the penalty leviable can only be forfeiture of E.M.D/F.S.D. and payment not made if any for the work executed already. In such cases, the  value of the balance  work is to be recast with  reference to the latest S.S.Rs /F.S.Rs applicable and another agency is to be fixed after calling for tenders/or on nomination depending upon the  circumstances.  The additional expenditure if any incurred by the Department shall be to the account of the Department only.

2.3 The Lump-Sum Contract method:

The contractor agrees to execute a complete work in accordance with the specifications for a lumpsum payment.  This method should be adopted except when one of the other methods is considered more advantageous. (Art.163 APFD Code Vol.I). This system should be followed when value of work is more than Rs.1.00Lakh  (Major works).  Lump sum contract method is adopted for works for the completion of which, time is the essence of the contract.  The  contractor is responsible  for executing  the quantities that were given in the  tender schedules and such other excess over the  scheduled quantities as are  mutually  agreed upon  in the agreement conditions and  at the  unit rates agreed upon. If the contractor fails to execute the works in accordance with the conditions of the contract for the reasons wholly attributable to him, suitable fines can be imposed for slow progress of work and if the contractor abandons the work, his contract will be determined at his risk and expense. Such determination of the contract not only entails forfeiture of E.M.Ds. and F.S.Ds along  with value  of work already  done but not paid for, but also recovery of extra cost if  any incurred by the Government for completion of the balance work. However, if any savings are accrued such savings go  to the account of the Government only.  As forest works are time bound irrespective of  minor/major work,  L.S. contracts are  desirable   to  be concluded .

2.4 The schedule contract method:

The  contractor agrees to execute one or more of the items included in a work at fixed  rates  and the  amount to be paid to him depends on the quantity and kind of work done or materials supplied. This is in use mainly in Forest Department, for works costing  not  more than Rs. 5,000/- at a time(Art.163 FPFC. Vol-I and  see. 95 of A.P.F.D. Code Vol-I).

# 2.5 Nomination method:

Major work or Minor work can be entrusted on nomination provided the conditions attached to such entrustment of works on nomination are satisfied.

2.5.1 Nomination of contractors for minor works:

Tenders should normally be called for when the amount involved in a particular contract is Rs 5,000/- or more. If it is proposed, in any case, that the works are to be taken up urgently and / or it is felt that there will not be attractive tenders, works may be entrusted on nomination at rates not exceeding estimated rates by the  FRO/Sub. DFO / D.F.O. after obtaining prior approval of Conservator of Forests. This nomination system should  generally be for works costing not more than Rs. 1.00 Lakh.  Up to this amount, it is not necessary to call for the tenders even though, the value of the contract is more than Rs. 5,000/- if the  other conditions of urgency etc., are  satisfied.  (Note 1 below para154 of AP.W.D. Code).  Prior approval   of  the C.F.  should be  obtained in all such cases.  For reasons Justified, post facto approval can be  taken.

2.5.2 Nomination of contractors for major works under section 95(5)A.P.F.D.CodeVol I :-when tenders have been called for a  work, and there is no response or the tenders received are unsatisfactory and have  to be  rejected and it is considered that calling for tenders again will be fruitless,  or  undesirable, Divisional Forest Officer who is competent to  accept the tenders  may allot the work to a contractor  selected by him with the sanction of  the concerned Conservator of Forests at rates not exceeding the estimate.

2.5.3 Delegation for entrustment of works on nomination: The reasons for entrustment of nomination should carefully be recorded in writing before awarding the works on nomination. (Also see note IV below para 154 of A.P.W.D. Code). If the Prl.Chief Conservator of Forests himself is entrusting the work on nomination, he should obtain prior approval of the Administrative Department in Government.  In exceptional cases, the CF and PCCF can accord post facto approvals. In case of extreme urgency like natural calamities, visits of VVIP’s Security etc., to be decided by the Conservator of Forests for nomination of works.  The limits specified are as under:

| Category of Officer | Delegation for nomination | Prior approval needed from |
| --- | --- | --- |
| FSO (Forester/Dy. RO | Rs. 25,000/- | Conservator of Forests |
| FRO | Rs. 50,000/- |  |
| Sub DFO | Rs. 1,00,000/- |  |
| DFO | Rs. 3,00,000 |  |
| Conservator of Forests | Rs. 5,00,000 | Prl. Chief Conservator of Forests |
| Prl. Chief Conservator of Forests | Rs. 10,00,000 | Government of Andhra Pradesh |

Agreement for nomination works can be concluded either in the form of piece work agreement or in the form of lump sum contract agreement depending on classification of work as either minor (or) major. The piece work contract can be adopted for constructions costing upto Rs.1.00 lakh and for transport contract upto Rs.5.00 lakh. The reasons entrustment of work on nomination should be carefully recorded in writing before awarding the works on nomination. The officers concerned shall maintain a register of contractors at Section / Range / Sub Division / Division / Circle level and nominations shall be out of this list only. Upon nomination and before commencement of work agreement will have to be concluded by the respective officers with the respective contractors as detailed in annexures appended.

2.6 Tender system:

2.6.1 Procedure for call of Tenders: Tender notice or Notice Inviting Tender (NIT) will be approved by the officers for the works for which they are competent to accord technical sanction. The Tender document will be prepared by the concerned officers bringing greater transparency indicating the provisions made in the estimates for items which are reimbursable to the contractor with conditions therefor.

2.6.2 Tender invitation & finalization:

2.6.2.1 For Major works upto Rs. 50.00 lakh the tender notice shall be published in District Edition of two daily Telugu papers of largest circulation. For the works costing more than Rs. 50.00 lakh, the tender notice shall be published in one Telugu Daily and one English Daily having largest circulation at the state level. The Tender schedule should contain not only quantities but also the rates worked out by the department and the amount for each item and the total value of the contract.  The Tenderer will not be required to quote item-wise.  He should indicate his willingness to do the work, either at the estimated value of the work or at a percentage less than the estimated value of the work.  Authority should  always be  reserved to  reject  any  or  all the tenders  so received  without  the assignment  of a  reason  and this  should be  expressly  stated  in the advertisement.

2.6.2.2 Publicity to the tenders:

(a) Copies of tender notices may be sent to all  the divisions  in that  as well as neighbouring  circles for  being  exhibited promptly on  their  notice board.

(b) Copies  of Tender Notice may be  sent to all the registered contractors of the  above mentioned  divisions/ circle

(c) For all works costing Rs.1.00 Lakh and above only wide publicity be given through daily news papers.

(d) Copies of tender notice and paper cutting should be recorded with  tender documents.

(e) The tender notices should be  sent only to the particular class  of registered  contractors as specified in the Tender Notice depending upon the value of the work.

2.6.2.3 Prevention of collusion of Contractors: Tender schedules shall be issued till a  date prior to the  last date of submission of tenders.  Once a contractor buys  a tender schedule, he is not permitted to  return the schedule  without  quoting for the work.  After buying a tender schedule if a contractor does not tender  for the work, his  E.M.D shall be forfeited.

2.6.2.4 Receipt of Tenders: The Tenders shall be received at the  place and time as specified in the Tender notice. The contractor can submit the tender either  personally/ through his agent or by post. In case of submission of tender documents by post the  delay in receipt of tender is to the account of the tenderer only.  Any tender received after the  expiry of  date and time for  its receipt will not be considered by the tender opening authority. Tenders will be  finalized by the respective officers for the works costing upto their powers to accord technical sanctions.   The  time allowed  for  submission of   tenders from the date  of publication of tender  notice to the date of receipt  of tenders  is 14 days  for the first call and  7 days  for the second call.  A Format of the Tender notice, format of tender and notice to tenderer whose tender is under consideration, articles of  Agreement  are given in  Annexure both for lump sum and piece work contracts.

A  Register of  Tender schedules sold and  Register of Tenders received should  also   be  maintained.  The   format of these  registers are in Annexure I & II.  The tenders should be opened   in the presence of the tenderers or their authorized representatives, and other  officials concerned on the specified dates and time and  the result should be recorded then and there only.  The signatures of the tenderers or their authorized representatives and  other officials concerned who were present at the time of opening of tenders should  be obtained in this  Register.  The action taken on the tenders should also be recorded  in the register.

Unsealed tenders should summarily be rejected. Tender shall be valid for a period of 1 to 3  months as the case may be. Before the expiry of the validity, the authority competent to call for the tenders shall seek for further extension of validity from the  contractor. In case, validity is not extended, his tender will not be considered and the E.M.D shall be returned. During the period of validity, if any tenderer with-draws his tender, his E.M.D shall be forfeited.

2.6.2.5 Cost of Tender schedules: The cost of tender schedules should be fixed depending upon the number of pages, nature of print and cost of paper etc., and expenditure incurred.  The sale proceeds of tender schedule should be remitted to the receipt head of Forest Department “8782 Cash remittances and adjustments between officers rendering accounts to the same Accountant General-103-Forest Remittances –(iii) other remittances. Cost of Tender schedule”.  The Cost of tender schedules is not refundable.

2.6.2.6 Tender Premium:  For all works the ceiling of Tender premium is 15%. Even after repeated calls, if the tender premium is more than 15%, the work can be awarded on nomination to a contractor selected from the list of contractors maintained by the department.

2.6.2.7 Discount Tenders: Tender upto 15% less than the estimate rate can be accepted. In such cases, the tenderers should be asked to produce a bank guarantee for the amount equivalent to the less % quoted as compared to the estimate value of the work put to tender

2.6.2.8 Comparison of tenders: In most of the cases, the tenders are called for based on sanctioned estimates.  But after receiving the tenders, the rates in the sanctioned estimates should   not be stated to be  unworkable and  the tenders compared  with  modified higher rates based on some data on the plea that the modified higher  rates are workable   ones.   Tenders are  invariably  to be compared and accepted with reference to the  rates in  the  sanctioned estimates only.  If  the rates in the sanctioned  estimate are found unworkable  with reference to the current  S.S.R./F.S.R.  due to  the lapse of time  or wrong data etc, the proper course would be either to submit  revised estimate  adopting  current  schedule of rates  before  the tender call is made for approval of the  competent authority or to submit  the  tender along with the  data to  competent authority  justifying higher  rates.  The powers  of accepting  tenders up to the permissible  limits above  the rates in the sanctioned estimates should  be used  cautiously   and only after making sure that the acceptance of such tender is  unavoidable.

2.6.2.9 Acceptance of Tenders:  No tender should be accepted from any person directly  on indirectly connected with  Government Service.  The  Officer opening the tenders should invariably date and initial all the pages of tender document irrespective of  whether they contain any correction, over-writing etc., If there  are corrections in the  tender unattested by the tenderer, a note of such correction should be made on the  tender itself when it is opened.  The officer opening the tenders should keep a personal note of the total number of tenders opened by him and verify therewith the number in the comparative statement of tenders. Other things being equal, normally the lowest tender should be accepted.  In selecting the tender the financial status of the tenderer, his capability, the security offered by him or the record of his execution of any works previously   should be taken into consideration (para.156 of A.P.W.D. Code).  In cases where a tender other than the lowest is accepted, a confidential  record should be  kept of the reasons for  doing so,  relative merits of  various bidders concerned should be discussed and  cogent  reasons to  be  given for rejection of the lowest tender.  This confidential record should be produced to audit if required by audit.

The acceptance of the tender other than the lowest should be reported to the next higher authority with due justification. The next higher authority shall scrutinize the report carefully and call for more details if necessary.  The acceptance or rejection of tenders is how-ever left entirely to the discretion of the officer to whom the duty is entrusted and no tenderer can demand the cause of rejection.   Authority should always be reserved to reject any or all of the tenders so received without the assignment of a reason and this should be expressly stated in the advertisement.

2.6.2.10 Delegation of powers for entering into contracts: Following are the powers delegated to different Forest Officers for entering into contracts and for acceptance of Tenders:

| Forester/Dy. R.O. | Rs. 25,000 |
| --- | --- |
| R.O. | Rs. 50,000 |
| Sub.D.F.O | Rs 1,00,000 |
| D.F.O | Rs. 10,00,000 |
| C.F. | Rs. 20,00,000 |

For works costing more than 20 lakh, the CF invites open tenders with the prior approval of PCCF and the result of such tenders will be submitted to PCCF for orders on the selection of Tenderer. The agreement for such work will be concluded by CF and after concluding the agreement, the tender documents including the tender notification, comparative statement and the agreement will be sent to the D.F.O for safe custody and execution of the work as per the sanctioned estimates, approved specifications and designs and relevant agreement conditions. The above delegation and procedures are applicable for procurement of stores also. However, the above delegation and procedures are not applicable to the works executed with the financial assistance of World Bank, if separate procedure is prescribed by World Bank. A register of agreements should be maintained by the  officers  entering  into agreement.

2.6.2.11Delegation of powers for acceptance of tenders:

| D.F.O | 5% Excess of the estimated value of the work put to tender |
| --- | --- |
| C.F | 10% Excess of the estimated Value of the work put to tender |
| PCCF | 15% Excess of the estimated value of the work put to tender |

2.6.2.12 Contract Documents and Enforcement:- Before a work is given out on contract, the authority competent to accept the contract must prepare “Contract documents” to include.

a.       Complete set of drawings   showing  the general dimensions of  the proposed civil work

b.      Specification of the sub items of the work to be done  and  of the material to be  used.

c.       Schedule of quantities of the various descriptions of work (only for L.S. tenders)

d.      Set of condition of contractors to   amplify as necessary, the  preliminary and other  specification  of  Andhra Pradesh Detailed Standard Specifications   forming  part of contracts based on L.S.  tender system.  ( for piece work contracts, the conditions considered necessary for  any particular case should be attached to the agreement. The  terms of a contract must be precise and definite). No contract involving an uncertain or indefinite  liability  or any  condition of an unusual character should  be entered into without  the previous consent of the competent financial authority. Contract should whenever  possible, be  executed on  one or other  of the  standard form but they may be  modified to suit the requirements of  a particular case, after consultation with the next higher authority.   In cases where it  is considered that   none of the  standard forms can be used even with suitable modifications,  the contracts should be  got prepared  specially by Government  Law Officers.

e.     D.F.Os and their subordinates are responsible to ensure  the  strict  enforcement of the terms of contract.  No act shall be done which tend to nullify or vitiate a  contract.

3. Earnest Money Deposit (EMD) and Further Security Deposits (FSD)

3.1 EMD: As a rule, no tender for the execution of works of any  description  should be received unless accompanied by earnest money to the  extent notified as necessary in  the tender notice (Para 155 of  APWD Code).  The earnest money is the  guarantee of the tender to deposit  the  requisite  security and to enter into  the required agreement on intimation of acceptance of  his tender.  It is forfeited in  case of default.   It  can be paid either in the shape of crossed  D.D. on  any Nationalized Bank or through  challan.   It   should  be  refunded  after the payment of final bill to the contractor and the initial observation period as specified from the date of  completion of works

3.2 Collection of EMD. :

3.2.1 Major works: In order to  discourage purchase of tender document  of non-serious  bidders, tender document shall be  issued to the contractors on payment of EMD   at  1% of the  estimate contract  value.   Successful bidder  will pay balance E.M.D of 1 ½ %  contract value  at the  time of concluding  the agreement.

3.2.2 Minor works:-	For   minor works  out of EMD  of 2.5 %  of the value  of work  put to tender  1.5%   of the value of work  put  to tender should   accompany  the application  for  purchase of  tender schedules.  The balance 1 %  should  be paid at the  time of concluding  the  agreement .

3.3 Further Security Deposits (FSD) :- Further security deposits are the amounts withheld from the running account bills of the contractor to ensure due performance of the contract.

For the Minor works costing upto Rs. 50,000 no further security deposits shall  be  withheld.  For the Minor works above Rs-50,000/- in value, F.S.Ds will be with-held at 3% of the value of work done from each running account bill.

In respect of woks entrusted on  nomination and  for major works E.M.D. should be collected at  2.5% of  value of work.   In  respect of major  works the recovery of  F.S.Ds will be  @ 7.5% of  the value of work done from the running account bills out of which 5% will be released in final bill while crediting  2.5% under deposits. The EMD & F.S.Ds of 2.5% shall  be refunded to the contractor after payment of final bill and after  defect  liability period of six months in  the  case of  original  works and after one year for maintenance works, on the  analogy of the procedure prescribed for P.W.D works in G.O.Ms .No 23 INCAD (P.W. Com) Dept dated 5.3.99.

4. Registration of Contractors

4.1 Norms and types: The norms and other details here are applicable only for Forest Department. The contractors registered will be called as Contractors of Forest Department of Government of Andhra Pradesh.  Registration of the contractors will be done in the following categories.

- Civil Contractors

- Transport Contractors

- Forest Works Contractors

4.2 Categories of contractors:  Registration of contractors in each category will be done in the following classes, separately under each one or more of the classes as they may desire.

a. Class 	  I

b. Class 	II

c. Class	III

The contractor of special Class-I is eligible to take up the works through out the state. Contractors of Class-II & Class-III can tender for works only within the Circle where registration is done. The registrations should be done for the class of contracts etc. as mentioned in annexure-III.  Class I contractor should own atleast one transport vehicle, which should be in his name as per the registration book. Transport comprises of conveyances of construction materials such as cement, steel sand etc. The vehicle shall not be transferred on sale during the period of contract and the vehicle should be in good condition.

4.3 Procedure for Registration: Wide publicity should be given by the Officers registering contractors preferably by advertising in news papers having wide circulation calling for proposals for registration. The contractors shall submit an application in the proforma given in Annexure-IV(a) to the concerned authority. The authority competent to register the contractor in the concerned class will take action to verify the credentials and antecedents and issue suitable order registering the contractor.  A draft form for issuing order of registration is given in annexure-IV (b).  The  following  documents shall be submitted along  with the application  seeking registration as a contractor  in a particular  class or category.

a.       Application form in the Proforma with Rs 2/- Court fee stamp   affixed there on.    ( Annexure –IV)

b.      Proof of payment of Registration fees

c.       Solvency Certificate valid for one year from the date of   issue to be obtained from the officer of Revenue Department of the rank not below that of the Mandal Revenue Officer or from Nationalised Bank in the proformae (Annexure-V a &b). The certificate should be  got renewed by competent authority  for the period of registration

d.      A list of works executed by the contractor during  the past five years duly certified by the concerned Departmental officer

e.       Latest I.T. & ST.  Clearance Certificate:- The  name of firms/individuals shall be  registered and included in the  approved list of contractors only if they produce the IT  clearance Certificate.

4.4 Rules  of Registration :

a.       Registration of contractor in any class  once done shall be    in force only for  five (5) years in that particular class.  The contractor shall  register himself  afresh every  five (5)  years thereafter .  The registrations shall however be done only   twice   in a  year i.e.,  January and June.

b.      While  submitting  the application for fresh  registration in the same class or for registration in higher class, the  contractor shall furnish  the certificate of  his performance issued by the  Officer in charge  of the works as detailed  in Annexure. III,

c.       A contractor can register his name for more  than  one category

d.      The contractor  shall not apply for registration in his name and also in the  name of partnership/company which runs in his name of the same class  or  category at a time

e.       Contractors of other States shall get themselves registered in this State before offering their  tender for works in this State.

f.        The contractor already registered  under  a particular class can form partnership firms in the same  class   and category only  by separate registration  at the time of biennial registration as mentioned in clause (a) above

g.       In the case of partnership/companies any changes in the partners shall be reported to the registering authorities immediately

h.       The applicant is required to furnish the following certificate.

“Certified that I will employ qualified technical personnel with suitable      complimentary staff to meet the requirements of the works as specified in the Tender documents.”

4.5 Demotion of Contractors: The registering authority may demote a contractor if he:

a.       fails to execute contract or executes it unsatisfactorily or is proved to be responsible for constructional defects

b.      has no longer adequate equipment, technical  personnel or financial resources

c.       violates any important conditions of contract

d.      is responsible for  any other  matter which may justify his demotion to a lower class

e.       is litigant by  nature.

The fact of and the reasons for demotion shall be communicated (see Annexures V –A,B&C) and two weeks time shall be given to the contractors to offer his explanation before demoting him. Copies of the order together with a memorandum containing reasons for demotion should be forwarded to the Government through the CF/PCCF.  In case of contractor registered for more than one category or work, the order regarding demotion would apply only to one category unless otherwise stated   in orders.

4.6 Suspension of business: Suspension of business with a contractor may be  ordered by the registering authority for any indefinite period pending  full enquiry into the allegation,   if the registering authority is prima facie of the view that  the contractor is guilty   of an offence in relation to  the business dealings which if established would result in his removal, black listing and  it is  not desirable to continue  business with the contractor.  The  reasons for suspension of business shall  be intimated to the contractor and  two weeks time shall be  given to him to offer his  explanation.  If  the explanation is not satisfactory, action may be initiated for suspension of business. Copies of the orders together with a memorandum containing reasons there of should be forwarded to the Government through  the concerned  C.F. and P.C.C.F.

Suspension of  business with  the contractor for a  specific period may be ordered by the  registering authority when  the contractor is responsible for  minor  technical offence (s) or when he fails to furnish  the Income Tax Clearance certificate. In such  a case the  fact of suspension should  be communicated to the contractor  giving reasons for the same.  This action need not be reported to the Government.

4.7 Removal from Approved List:Registering authority may remove the name of  the Contractor from  approved list,  if the contractor:

a.       Has on more  than one occasion failed to  execute a contract or has executed it unsatisfactorily (or)

b.      Fails to  abide  by the conditions  of registration or

c.       is found  to have given false particulars or information at the time  of registration

d.      persistently violates any important  condition(s) of the contract

e.       is proved to be responsible for work defects in a number of cases;

f.        Is declared or  in the  process of being declared bankrupt, insolvent, wound up dissolved or partitioned

g.       Persistently violates the  labour regulations and rules

h.       The reasons for removal from the approved list shall be intimated to the  contractor and two weeks time shall be given to him to offer his explanation. If the explanation is not  satisfactory, action may be taken to remove the contractor from the approved list.  The EMD  shall  also be   forfeited.

Copies of orders together with a memorandum  containing  reasons therefor should be forwarded by the  registering authority to the  Government through  concerned   C.F. and P.C.C.F.

In respect of contractors  registered  under more than one category of work  orders regarding the removal should  apply only to the particular category unless otherwise stated.

4.8. Blacklisting:Only the administrative department (EFS&T Department of Government of Andhra Pradesh) will black list the contractor. The head of the department (PCCF) may black list a contractor  with the approval of the Government where:

a.       There are sufficient and strong  reasons to believe that the  contractor or his employee has been guilty of malpractice  (s) such as irregular practices including formation of ring, bribery corruption and fraud including substitution and  indulges in smuggling, pilfering or  unauthorized  use or disposals of  Government materials issued for specific work.

b.      A Contractor continuously refuses to pay Government dues without showing adequate reasons.

c.       A contractor or his partner or his representative has been convicted by a court of law for offence involving moral turpitude in relation to business dealing (s).

d.      Security Consideration including   doubtful loyalty to the State so warrant.

In all such cases the EMD shall also be forfeited.

Contractor should be given an opportunity of two weeks time for offering his explanation on the proposal to black list him before taking final decision. Copies of such orders together  with the reasons for the action   taken and also the names of  the partners and the list  of allied concerned coming within the effective influence of the blacklisted contractors should be  forwarded to the Secretary of the concerned administrative department (EFS&T Department) who will in turn intimate the other Departments in  the  Government for ordering immediate cessation of all future business with the contractor. Decision for black listing of a contractor will be taken by the concerned administrative department and communicated to the PCCF giving reasons for blacklisting the contractor as also the names of all the partners of the contractor and allies concerned coming within the effective influence of the blacklisted contractors. Blacklisting orders would however be issued by the P.C.C.F.   who shall intimate the  reasons for  blacklisting  of the contractor concerned. Action for blacklisting a contractor should be taken only where it is established that the offence was committed in order to secure advantage to the contractor and not where the object may be secure advantage to any employee or representative of the contractor personally. The administrative department in the Government while examining any case of a blacklisting of a contractor may refer doubtful marginal cases for advice to the Law Department wherever justified necessary. Once the blacklisting orders are issued they should ordinarily not be revoked unless on review the government is of the opinion that the punishment already undergone is adequate in the circumstances of the case and in respect of the same offence, the accused has been honorably acquitted by a court of law.  PCCF shall be responsible for keeping up to date list of black listed contractors (Including those black listed at the instance of the Government) and circulate every quarter a list of additions and revocations during the previous quarter.

4.9 Restoration: Upgrading a demoted contractor revoking the suspension of business, restoring registration, withdrawal  of blacklisting etc., may be considered at an appropriate time on the merits of each  case by the authority who has passed  the original orders. Copies of restoration orders should  also  be furnished to the concerned administrative department  of the Government.

5. Measurement / Check Measurement / Test Check etc.

5.1 Delegation of powers: All works done other than using daily labour and all supplies relating to a work should be paid for on the basis of measurement recorded in a measurement book. The measurement book is the original record of actual measurement or count. All payments for work or supplies are based on quantities recorded in the ‘M’ book. Hence the Government servant who takes the measurement must take all possible care to record the measurement clearly and correctly. Check measurement is intended to detect errors and to prevent   fraudulent entries. It should therefore be done with discretion and precision. The following powers are delegated for taking/recording measurement, conducting check measurements/test check

| Officer measuring and recording the work in measurement book and the value of the work bill upto which measurement and recording the work can be made. | Designated officer to check measure | Percentage of check measurement . |
| --- | --- | --- |
| F.B.O. upto work bills of value not exceeding Rs. 25,000/- at a time. | F.S.O. | 100% |
| F.S.O: work bills exceeding Rs. 25,000/- at a time. . | F.R.O | 100% |

## As a matter of rule the FRO should not record initial measurements except in the cases of emergency in territorial divisions.  Functional F.R.O.s  research, P&E GIS and T&E can record measurements directly if  there are no FSO/FBOs under their control/jurisdiction. Check measurements should be done for 100 % of works and should be conducted with discretion, the items selected being  those  which are liable for mistakes or which are more susceptible for fraud or which would affect the total amount of the bill,  if inaccurate.  The check-measuring  officer should  invariably record  his observations  in the  M. Book. The D.F.Os., should check measure all works costing Rs. 5.00 lakhs  and above  covering  at least 30%  of the   value  of  the work done. The C.F. should  check measure all  works costing Rs.  10.00 lakhs and  above  twice, once during  execution  and the other  before  payment of final bill covering at least  30 %  of value of work done. The  FRO shall test check 25%  of the  work for which  he did  not do check  measurement.  The DFO  and Sub-DFO  shall test check  10% each ( without overlap of works) of the  works costing Rs. 1 lakh and above and CF 5% of the works costing Rs.2 lakh and above for which they are not check measuring officers. Similarly, for the purpose of test check the concerned officers as stated above should identify corresponding number of works and select such of the works with items that are susceptible for mischief and fraud and record their observation in M.Book.  A register of check measurements shall be maintained at Sub-Division, Division and Circle levels to record the details of works check measured and dates of check measurements.  This should be produced to Accountant General and other Departmental inspecting Officers, agencies on demand. On the  analogy of the practice existing in the PWD  vide para 297 of A.P. Works Account code, all first and final bills costing upto Rs.500/- need not be check  measured.  Irrespective of the percentages of check measurements, the FSOs, F.R.O.s/ Sub. D.F.Os and the D.F.Os are responsible for the proper quality and quantity of the  works and the payments, there for.

#### 5.2 Responsibility for irregularities noticed in the  Check Measurement/ Test Check etc.,: If  the check measuring officer finds that the work recorded does not exist or is of poor  quality or it does not agree with the measurements already recorded, he shall correct the  measurements and  signs the items  he check measured.  The officer who recorded the original measurements should be called upon to explain the deviations/deficiencies and action as per department CCA rules should be initiated.   Payment will be limited to actuals only.

#### If during test check, a non-existent / substandard work was noticed to have been check measured, the officer who conducted check measurement shall be held responsible. If this irregularity has been noticed after payment for the non-existent / substandard work, the amount shall be recovered from the contractor or from the VSS.  Suitable disciplinary action will also be initiated against the check measuring officer.  If this irregularity is noticed before the payment is made, no claim lies for the defective/non-existent work. If  any irregularity is noticed by the Vigilance & Enforcement or other inspecting agencies including quality controlling  staff, in the items of work  that had already been test-checked,  the officer  who test  checked the  item  of work shall be held responsible. Suitable disciplinary action will be taken in addition to   action for recovery of the amount involved. If any irregularity is   noticed in the items which have not been subjected to test check, the responsibility lies wholly on the officer who conducted the check measurement.  The  value of  the work involved  in such cases  is recoverable  either from  the  contractor  or  VSS.  If  for any reasons, the recovery could not  be made  from  either, the amount  is recoverable  from the officer found  responsible  on the  above  lines.

5.3 Delegation powers on passing for payment of single bill: The FRO and FSO/DRO are delegated with the following  powers for making  payment on account of work done or supplies made by the contractors/piece workers upto the following limits or any  single  bill.

F.R.O.				     Rs.50000/-

Dy. R.O./F.S.O.	     	     Rs.25000/-

5.4 Time limit for Test Check:  Works should be test checked before the period beyond which it is difficult to accurately measure the works.  Separate instructions in this regard will be issued.

5.5 Quality control:In all the divisions having Sub DFOs, the Sub DFOs shall act as quality control officers.  For other divisions the respective Conservator of Forests will make necessary arrangements.

6. Purchase of Stores and Equipment

6.1 Purchase Orders:Purchase orders for the purchase of stores and equipment should be placed in the formats prescribed (see Annexure VIII-A,VIII-B and VIII-C). The following   procedure   should be followed for tenders for the purchase of stores/materials. Tender should be invited by advertisement (open tenders) or by direct invitation to a limited number of firms (limited tender) or by invitation to one firm only (single tender or private purchase) as detailed below:

a.       Limited tender system   should be adopted whenever the estimated value of the order to be given is less than Rs. 10.000. Open tender system including publication in one or more of the principal newspapers published in India should be followed in case of purchases exceeding Rs. 1.00 Lakh.   For purchase orders ranging from Rs 10,000/- to Rs. 1 Lakh, circular communication should be sent to manufacturers, reputed dealers /contractors & preference should be given to manufacturers.

b.      For the purpose of limited tender system and single  tender  procedure, the  purchasing officer should maintain a  list of  firms  of known reliability  which have  satisfied him that  they possess  the necessary equipment  and facilities  for the  supply of the stores   which they  offer to  supply.

c.       Single  tender system  may be adopted in the case of  small order  or when the articles  required  are of  propriety  character  and competition is not  considered  necessary.

d.      Limited tender system may be adopted  instead of the open tender’ system even when the estimated value  of the order  to be given  is in excess of limits  laid down   for limited tender system, in the following cases.

a.       When sufficient reasons exist in the public interest for not calling for tenders by advertisement reasons should be recorded and communicated to the Accountant General if necessary, confidentially  and

b.      When the demand is so urgent   that any additional expenditure involved in the elimination of open competition must be incurred in order to avoid delay.   Reasons should be recorded as to why the demand could not be anticipated.

6.2 Security to be taken  from the Contractors .:- When ever  a private  person/firm makes a  contract  with the  Government  he or it  should be required  to give  security for the  due fulfillment  of the  contract  to an amount  equivalent  to 10%  of the value of  the total contract.  However  the Head of the Department  may, when he thinks it  desirable,  exempt   a firm  of established  repute  from the  obligation  to furnish security  in respect of all  contracts/ a  particular contract or class of contracts, made  with his Department.

Annexures

Annexure  - I

Register of Tender Schedules Sold (Para-2.6.2.4)

Circle :									Division  :

Year   :									Range     :

| S.No | Tender Notice No. | Name of the work | Name & address to whom Tender Schedules Sold | Cost of Tender Schedules | Date of remittance to Government Treasury | Amount of EM.D. Collected | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |

Annexure – II

Register of Tenders Received (Para-2.6.2.4)

Circle :									Division  :

Year   :									Range     :

| S.No | Tender Notice No. | Name of the work | Estimate No. & amount | Value of work put to tender | Name of the Tenderer | Value of the tender received | Whether %excess or less% | Initials of the officer opening the tender | Action Taken l on the tenders |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |

Annexure – II(A)

Register of  Agreements (Para 2.6.2.10)

Circle:									Division:

Year:									Range:

| Sl. No. | Name of the work | Estimate No. and value of estimate | Value of work put to tender | Value of Agreement and date of agreement | Tender percent age (+) or (-) or at par | Name of the contractor | scheduled date of completion of work | Actual date of completion of work. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

Annexure - III

Register of Registered Contractors (Para 4.2)

| SS. No | Class of Contractors | Monetary Limits Of Works | Registering Authority | Solvency Certificate | Past experience | Reg. Fee |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Class - I | 50.00 Lakhs to 1 Crore | Conservator of Forests | Rs 5.00. Lakhs | Execution of works upto Rs 3.00 lakhs in a year | Rs. 100 |
| 2 | Class- II | Above Rs.10.00 Lakhs upto Rs. 50 Lakhs | Conservator of Forests | Rs1.00 lakh | Execution of works upto Rs 1.00 lakh in a year | Rs. 50 |
| 3 | Class –III | Up to Rs. 10 lakhs | DFO | Rs 20,000/- | Nil | Rs.30 |
|  | Transport |  |  |  |  |  |
| 4. | Class I | Above Rs 2.00 Lakhs and up to any amount | DFO | -------- | A) Value of group of works to have been executed Rs3.00 lakhs in any one year during the past 5 years B) Value of single work to have been executed in a year Rs 2.00 lakhs | Rs.300 |
| 5. | Class II | Above Rs 0.50 Lakhs and up to Rs 2.00 Lakhs | D.F.O | --------- | A) value of group of works to have been executed in a year Rs1.00 lakh in any one year during the past five years B) Value of single works to have been executed in a year Rs 0.75 lakh in any one year during the past five years | Rs. 150 |
| 6. | Class III | Upto Rs 0.50 lakh | D.F.O | -------- | A) Value of group of works to have been executed in a year Rs 0.60 lakh in any one year during the past five years B)Value of single works to have been executed in a year Rs 40000/- | Rs. 100 |

Annexure - IV(A)

Form Of Application For Registration Of Contractors Civil/Forest/Transport  (Para-4.3)

To

D.F.O/Conservator of Forests

Sir

Sub: Contractor—Forest Department-Application for registration as Class-I/II/III

Contractor-submitted

I…………………………………………………………………Managing Partner of (in the case of firm)

……………………………………………………………………………………and Resident…………………………………………………………………….Village……………Mandal…

……………………………..District…………………………………a Registered Class………………………Contractors………………….of Govt/Corporation etc., request you to kindly register my name /our firm as ….……… ……… …… …………………………. Class Contractor in the category of Civil /Forest works /Transport. Contractor and communicate suitable orders of registration.

2. In this  connection, I enclose the following prescribed documents for your information

i).Treasury Challan No…….……………Dated……………………for Rs………….Creditable to the D.F.O………..Under the Head of Account  “8782 Cash remittances & adjustments  between officers rendering account to the same Accountant  General-103 Forest remittances-(iii) 03 other remittances-Registration    fees of Contractors”.

ii). Solvency certificate issued by competent authority for Rs……………………. (The Solvency certificate shall be not more than one year old)

iii). A list of works carried out by me in the past five years with their values certified by department Engineer of the rank of Executive Engineer or Equivalent rank

iv). Latest Sales Tax/Income Tax Clearance Certificate

v).  Certified copy of the partnership deed (In the case of firm)

Annexure - IV(B)

Form for approval of registration of contractor (Para 4.3)

Proceeding No…………Dated……………

Present:

Sub: Contractor-Registration of Contractors –Orders—issued

Ref: 1)

The application received from the contractors referred  to for Registration as Class-I, II, III  contractors   was examined. It is decided to register him as Class I, Class II, Class III contractor for ----------- civil / Forest works/transport works in -------------- area  of  Forest   Department  in A.P.

The Conservator of Forests /D.F.O accordingly register the name of the following contractor as Class I, Class II, Class III contractor qualified to tender for works costing above and upto Rs…………………..

In the terms of the rules prescribed and subject to the conditions stipulated:

| Sl. No | Name and address of the contractor | Class |
| --- | --- | --- |
| 1 | 2 |  |

The Managing Partner/Partners of the firms if any, which are now registered as Class-I, II, III. Contractors shall intimate the changes in the partnership deed, if any and produce fresh Solvency Certificate in the name of the substituting partners. Failure to notify the changes to the registering authority within one month of such change will entail the firm to forfeit registration and further the firms will be debarred from tendering for works.

The Registration will be valid upto 5 years from the date of registration. The registering authority reserves the right to cancel or demote without notice and without assigning any reason.

Application for Renewal of Registration after 5 years, if desired should be submitted to the office before one month from the date of expiry of validity of registration

Divisional Forest Officer/Conservator of Forests

----------------------------

To,

The Concerned

Annexure -V (A)

Form of Solvency Certificate by the Bank (Para 4.3)

I ……………………………………………… Managing Director/Manager/General Manager/Agent of ………………………………………………Bank ltd., do hereby certify that …………………………………………………….(here the Names and Address of the contractor) to be solvent to the extent of Rs………………………….                                (Rupees……………………………………………………………) as disclosed by the information and record which are available with the afore-said Bank.

Date:

Place:

For the………………………Bank

(Designation of the Officer authorized to sign)

Annexure : V(B)

Form of Solvency Certificate to be issued by Mandal Revenue Officer (Para-4.3)

I…………………………………………………… M.R.O. of ….………………………………………………………………….. do hereby Certify, on being satisfied by the examination of Revenue and other records and Local enquiries that

………………………………………………………………………………………………

(here the name and address of the contractor should be mentioned) is solvent to the extent of RS……………………………………..(Rupees……………………………………………………………………………

……………..)

M.R.O.

Seal of the Officer

Mandal

Date:

Place

Annexure :VI(A)

Form for deregistration of contractor - where contractor himself desires that his name may be removed. (Para-4.5 to 4.8)

To,

Sub: Removal of contractors from list of approved contractors

Dear Sir (s)

1.      As desired by you, your name is removed from the approval list of contractors of

his command/Area/Division/Circle/Unit/Project.

2.      Action to release your security deposit/sending security bond amount is in hand

Yours faithfully

Copy to all concerned.

Annexure - VI(B)

Form for deregistration of  contractor - Where contractor fails to submit valid Income Tax Clearance Certificate. (Para-4.5 to 4.8)

To,

Sub: Removal of contractors from list of approved contractors

Ref : This Office Letter No.

As you have failed to furnish a valid Income Tax Clearance Certificate in spite of the notices Issued to you under this office letter (s) quoted under reference, your name is hereby removed from the approved list of this Division/Circle/Unit/Project

2.      Action to release your security deposit/sending security bond amount is in hand

Yours faithfully

Copy to all concerned.

Annexure - VI(C)

Form for deregistration of contractor - For any other reason mentioned in the Manual (Para-4.5 to 4.8)

To,

Sub: Removal of contractors from list of approved contractors

Dear Sir (s)

Your name is hereby removed from the list of approved contractor of this Division/Circle/Unit/Project

Yours faithfully

Copy to all concerned.

Annexure – VII –A

###### Tender Notice (Forest Works & Civil Works Major & Minor) (Para 2.6.2.4)

Government of Andhra Pradesh

Forest Department

Ref No.------------Date-----					O/o The DFO/CF-----------

Tenders are invited for the following works by DFO/ Conservator of Forests----------Division /Circle:

| Sl.No. | Estimate No. and Date | Nature of work & Physical units | Total estimated value of work (mention in figures & words in Indian Rupees & Paise) | Estimated value of each physical unit | Total estimated value of work |
| --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 |

- Tenders should be submitted in the prescribed form (schedule). Tender schedules along with terms and conditions may be obtained from the O/o  DFO/CF----------(give address) on payment  of unrefundable amount of Rs.-------- for  each schedule before---------AM/PM (give time) on  ----------(give date –one day prior to last date for submission).

- Tender schedules will be issued to the registered contractors of the Forest Department. Tenderers who have not registered themselves as Forest Department Contractors have to furnish evidence of their good record and capacity to do work. If the department is satisfied about their good record and capacity to do work, then only the tender schedules will be supplied to the tenderers not registered with the Forest Department.

- The cost of tender schedules may be paid by cash or should be remitted to the Head of Account “8782 Cash remittances and adjustments between officers rendering accounts to the same Accountant General – 103 Forest Remittances – 3 Other Remittances. Cost of Tender Schedules.” The original challan should be enclosed to application for supply of tender schedule.

- Application for the supply of tender schedules should be accompanied by E.M.D. of 1 % (in respect of major works costing more than Rs. 1.00 lakh) /1.5 % (in respect of minor works costing upto Rs. 1.00 lakh) of the estimated value of work put to tender either in the shape of crossed Demand Draft on any Nationalized Bank or through challan after remitting in the above mentioned Head of Account.  Applications not supported with EMD as specified above will be summarily rejected and tender schedules will not be supplied.

- The EMD of 1 % (in respect of major works costing more than Rs. 1.00 lakh) /1.5 % (in respect of minor works costing upto Rs. 1.00 lakh) shall be forfeited if the tenderer, after obtaining the schedule fails to submit his tender in time.

- The balance EMD of 1.5% (in respect of major works) and 1% (in respect of minor works) should be remitted by the successful tenderer at the time of concluding the contract. In case of discount tenders, the tenderer has to produce Bank guarantee for the amount equivalent to the less percentage quoted as compared to the estimate value of the work at the time of concluding the contract. This Bank guarantee should be got revalidated by the contractor from time to time for the entire period of currency of contract.

- The EMD will be refunded to the unsuccessful tenderer on application, after intimation of rejection of tender or two months after the expiry of last date prescribed for receipt of tender whichever is earlier.

- The EMD of the successful tenderer will not carry any interest. It will be dealt with as provided in the tender schedule.

- Employees in Government service should not participate in tenders either directly or indirectly.

- The work site may be inspected before submission of Tender.

- Rates shall be quoted in the prescribed format of the Tender Schedules clearly in Indian Rupees and Paise both in words and in figures.

- Tender should be submitted in sealed covers duly superscribed with tender enquiry number with date of submission, last date and time of submission and name of work in the O/o DFO / CF --------------(give address) before -------------AM / PM (give time ) on -------------(give date.) No tender  will be  received  after  the closing  date and time, under any circumstances and the Forest Department will not be  responsible for any delay caused due to postal or any other reason.

- The tenders received, will be opened at ------AM /PM (give time) on  ---------(give date) in the office of  --------------------- (give designation of the Officer in whose office tenders will be opened and the address) by DFO / CF -------------- or his nominee in the presence of the tenderers who may be present.

- Conditional tenders are not accepted unless the tenderer who wishes to introduce any condition not specified in the tender document furnishes, the financial effect of such condition and puts in a separate sealed cover indicating clearly on the top of the cover as to what the cover contains. Alternatively, the tenderer may quote his rate on the basis that no conditions other than those specified in the tender notice would be accepted and indicate in a separate sealed cover the rebate he would offer if the department is prepared to accept any one or more conditions specified therein.

- The DFO/CF ------------reserves the right to cancel/withdraw whole or part of the above mentioned works without assigning any reason what so ever.

DFO/CF-------------

Annexure – VII -B

# Model Tender Schedule (For Forestry, Minor and Major civil works) (Para 2.6.2.4)

Date:

To

The Divisional Forest Officer / Conservator of Forests---------,

Sir,

With reference to your Tender Notice in Ref No. -----------Dt. --------------- I -------------------- offer the following  rates for the works mentioned.

(Note:  Please quote rate either Plus (+) or Minus (-) (ie., overall uniform percentage) or ” At par” of estimated rates mentioned in the estimate)

| Item No. | Name of work (see tender notice) | Item of work | APSS/ FSR Number | Physical units | Estimated rate | Total estimated value of the work for each item of work as in column 3 | Total tender amount for the work for each item of work as in column 3 | Increase or decrease of tendered amount over estimated amount for the entire work as mentioned in column 2 in percentage, either (+), or (-) or ( at par). |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

Schedule (A)

E.M.D. details: Challan /D.D. No._____Dt.____Amount___ Treasury /Bank _________.

I have read and understood the terms and conditions and Estimates of tender notice issued by the Forest Dept., --------------(date)--------- and I hereby undertake to abide  by all the conditions that may be prescribed in the tender notice and tender schedule.

Place:

Date: 						          												 Signature of the tenderer

Tenderer’s Address:

Name:-----------Father’s Name--------------H.No.---------------------Village--------------Mandal---------------District-------------Pin Code--------------------

Phone No. Area code------Number-----------------

#### Terms and conditions

A. Tender offers:

- Offers in the prescribed proforma of the schedules supplied by the Department only will be accepted.

- Conditional tenders are not accepted.  If a tenderer wishes to introduce any condition not specified in the tender documents the tenderer must submit the tender indicating the amount of tender and the conditions in separate sealed covers indicating clearly on the top of the covers what the cover contains viz., the tender of the special conditions in order to enable the officers receiving the tenders to open the sealed covers containing the conditions first. In the sealed covers containing the conditions, the tenderer must invariably indicate the definite financial effect of each of the condition. The financial effect so indicated will be taken into account in evaluating his tender and if the actual expenditure during execution is found to be more than that  indicated by him, the excess expenditure will be to his account i.e., it will be adjusted in the bills to be paid to him. Alternatively the tenderer may quote his rates on the basis that no conditions other than those specified in the tender notice would be accepted and indicate in a separate sealed cover the rebates he would offer if the Department is prepared to accept or any one more conditions to be specified therein. In the absence of such clarifications, or such financial assessment, the tender will be deemed to be incomplete and is liable to be rejected.

- The validity of the tender will be in-force for a period of two months from the date of tender or its acceptance which ever is earlier.   During the above mentioned period no plea by the tenderer for any sort of modifications of the tender based upon or arising out of any alleged misunderstanding or misconception or mistake or for any reason will be entertained.

- In consideration of the D.F.O undertaking to investigate and to take into account each tender and in consideration of the work there by involved, all earnest monies deposited by the tenderer will be forfeited to the Government in the event of such tenderer either modifying or withdrawing his tender at his instance within the said period of two months. Before the expiry of the validity period the authority competent to all for tenders shall seek further extension of validity from the tenderer.  In case validity is not extended, his tender will not be considered and the EMD shall be returned.

- 2.5 % of the total estimated value of the work put to tender will be kept as  EMD.  Out of this, EMD equivalent to 1% is to be paid at the time of application for supply of tender schedules in respect of major works and 1.5% is to be paid at the time of application for supply of tender schedules in respect of minor works. When the tender is to be accepted, the tenderer whose tender is under     consideration shall, attend the Division Office / Circle office on the date fixed  by written intimation to him. He shall forthwith upon intimation being given to him by the D.F.O/C.F. of acceptance of his tender, make the balance E.M.D of 1 ½ /1% in one of the forms prescribed and sign an agreement for the due fulfillment of the contract. In case of discount tenders, the tenderer has to produce Bank guarantee for the amount equivalent for the less percentage quoted as compared to the estimate value of the work at the time of concluding the contract. This Bank guarantee should got revalidated by the contractor from time to time for the entire period of currency of contract. Failure to attend the Division Office on the date fixed in the written intimation as defined on this paragraph shall entail forfeiture of the earnest money. The written agreement to be entered into between the contractor and the Government shall be the foundation of the right of both the parties and the contract shall not be deemed to be complete until the agreement has first been signed by the contractor and then by the proper officer authorized to enter into contracts on behalf of Government.

- The Tenderer shall examine closely the Andhra Pradesh Standard Specification, F.S.R. and also the Standard Preliminary Specification contained therein, and sign the Divisional Office/Circle office.  Copy of the Andhra Pradesh Standard Specifications, F.S.R.and its addenda volume in token of such study before submitting his tender unit rates  which shall be for finished work in site. He shall also carefully study the drawing and additional specifications and all the documents which form part of the agreement to be entered into by the accepted tenderer. The Andhra Pradesh Standard Specification and other documents connected with the contract such as specifications, plans, descriptive specification sheet regarding materials, etc., can be seen at any time between 11 AM and 5 PM in office of the D.F.O/C.F.…………….

- The tenderer’s attention is directed to the requirements for materials under the clause “Materials and Workmanship” in section D of the “Preliminary Specifications” Materials conforming to the “Standard Specification” shall be used on the work, and the tenderer shall quote his rates accordingly.

- Every tenderer is expected, before quoting his rates, to inspect the site of the proposed work. He should also inspect the quarries, and satisfy himself about the quality and availability of materials. The names of quarries, kilns, etc., where from certain materials are to be obtained will be obtained from the quarries or other sources defined shall be used on the work. In every case, the materials must comply with the relevant Standard Specification. Samples of materials as called for in the  standard specification or in this  tender notice  or as required  by the D.F.O./C.F. in any case shall be submitted for the D.F.Os/C.Fs approval before the supply to site of work is begun. If the contractor, after examination of the source of  materials  is of opinion that materials complying with the Standard or other Specifications of the contract cannot be obtained in quantity or sufficient quality from the source he shall so state clearly in his tender and state where from he intends to obtain materials subject to the approval of the DFO/CF.

- The Government will not, however after acceptance of a contract rate pay any extra charges for lead or for any other reason, in case the contractor is found later on to have misjudged the materials available. Attention of the contractor is directed to the standard “Preliminary Specification” regarding payment of seigniorage, tolls etc.

- If the tender is made by an individual, it shall be signed with his full name and his address shall be given. If it is made by a firm, it shall be signed with the co-partnership   name by a member of the firm, who shall also sign his own name, and the name and address of each member of the firm shall be given. If the tender is made by a corporation, it shall be signed by a duly authorized officer who shall produce with his tender, satisfactory evidence of his authorization such tendering corporation may be required, before the contract is executed, to furnish evidence of its corporation existence.

- The responsibility to receive promptly all the communications rests fully on the tenderer himself.

- Information on the following  to be  furnished along with tender.

  - Whether the tenderer is a limited Company/partnership firm   if so, the name of the partners there of.

  - Bankers name and address.

  - Income tax permanent account number.

- The tender shall be treated as incomplete if:

  - It contains any over writings, corrections, alterations not attested by the tenderer with full signature.

  - It contains any columns left un-filled.

  - It does not include his willingness to take up further maintenance, if required by the Department.

  - It does not contain the signature of the tenderer on the schedule and on each page of the terms and conditions it will be rejected.

No further correspondence will be entertained in this regard.

- The tenderers or their agents are expected to be present at the time of opening of the tenders. The Tender Receiving Officer will, on opening each tender, prepare a statement of the attested and unattested corrections therein and hand it over to the tenderer concerned and initial all such corrections in the presence of the tenderer. If any of the tenderers or their agents finds it inconvenient to be present at the time, then in such a case, the Tender Receiving Officer will, on opening the tender of the absentee tenderer, make out a statement of the unattested corrections and communicate it to him. The absentee tenderer shall then accept the statement of the corrections without any question whatsoever.

- The cost of the tender schedules will not be refunded under any circumstances.

- The Forest Department reserves the right to negotiate with the lowest tenderer or any other tenderers in case the rate quoted is not acceptable, immediately after opening of the tenders or any subsequent date.

- The Forest Department reserves the right to accept or reject any tender or all tenders without assigning any reasons there of.

- The tender shall be submitted in a sealed cover super scribed with tender notice reference no. and date etc., as mentioned in item 7 of Tender Notice.

- Tenders offering a percentage deduction from or increase on the estimate amount, and those not submitted in proper form or in due time will be rejected. Rates or lump-sum amounts for items not called for shall not be included in the tender. No alteration which is made by the tenderer in the contract form, the conditions of contracts, the drawings, or quantities accompanying same will be recognized and, if any such alterations are made, the tender will be void.

- The tenderer should work out his own rates on the basis of rates worked out by the department and the amount for each item and the total value of the contract.

- Preference in the selection from among the tenders will be given, other things being equal, to those who are themselves, professionally qualified or who undertake to employ qualified men at their cost to look after the work. The tenderer should therefore state in clear terms, whether they are professionally qualified or whether they undertake to employ technical staff and if so, to give their professional qualifications or of the staff to be employed. In case the selected tenderer is one who has undertaken to employ technical staff under him, he should see that one of the staff is always at site of the work during working hours, personally checking all items of work and paying extra attention to such works as may demand special attention, e.g., Reinforce concrete  work, etc.

Note:- This paragraph should be scored out if the cost of the work involved is less than Rs 10,000/-

- A schedule of quantities accompanies this tender notice. It shall be definitely understood that the Government does not accept any responsibility for the correctness or completeness of this schedule and that this schedule is liable to alterations by omissions, deductions, or additions at the discretion of the D.F.O of the division, C.F. of circle or as set forth in the conditions of contract. The tenderer will, however, base his lump-sum tender on this schedule of quantities. The unit rates are those governing payment of extras or deductions for omissions according  to the  conditions of  the contract  set forth  in the  preliminary  specifications and other conditions or specifications of this contract.

- The tenderer is not required to quote item wise. He should indicate his willingness to do the work at the estimated value of the work or at a percentage in excess of the estimated value of the work or at a percentage less than the estimated value of the work. This schedule accompanying the lump-sum tender shall be written legibly and free from erasures over writings, or corrections of figures. Corrections where unavoidable should be made by crossing out initialing, dating and rewriting.

- The attention of the tenderers is directed to the contract requirements as to the time of beginning work, the rate of progress and the dates for the completion of the whole work and its several parts. The following rate of progress and proportionate value of work done from time to time, as will be indicated by the D.F.O/C.F’s certificates of the value of work done, will be required. Date of commencement of this Programme will be the date on which the site (or premises) is handed over to the contractor

| Month | Physical Progress % | Financial Progress % |
| --- | --- | --- |
| 1 | 2 | 3 |

25.  No part of the contract shall be sublet without written permission of the D.F.O/C.F.

nor shall transfer be made by power of attorney authorizing others to receive

payments on the contractor’s behalf.

26. If further necessary information is required, the D.F.O of the division will furnish

such, information but it must be clearly understood that the tenders must be received   in order, and according to instructions.

B. Deposits:

- 2 .5 % of the total estimated value of the work put to tender will be kept as  EMD.    Out of this, EMD equivalent to 1% is to be paid at the time of application for supply  of tender schedules in respect of major works and 1.5% is to be paid at the time of application for supply of tender schedules in respect of minor works.   The   balance of  1.5% / 1.% is paid by the  successful tenderers  at the time of     concluding  the agreement.

- In respect of major  works, the FSD will be 7.½% of the total value of work done, and it will be 3 % for minor works costing more than 50,000.  This F.S.D. at 7.1/2 % or 3 % as the case may be will be with held from the running account bills of the contractor under clause 68 of P.S  to A.P.D.S.S. for due fulfilment of the contract.

- In respect  of major Civil works where FSD is with held at 7½ % of the value of work done from the running account bills, FSD of 5 % will be released  in the final bill and the balance of 2½ %, FSD  which is kept in revenue deposits and E.M.D  will be released after payment  of final  bill  and  after defect liability period of  2 years for major original civil work and one year for major civil maintenance  work.  In respect of minor civil works refund of EMDs and FSDs will be made after the payment of final bill to the contractor and the initial observation period of 6 months from the date of completion of the works.

- The EMD of the unsuccessful tenderers will be refunded at the expiry of the period of validity of tender or entrustment of the work to the successful tenderer, which ever is earlier.

- Request  for adjustment of the  bills pending for payment  to the tenderer towards EMD  and FSD  of  other works  executed by the contractor  and which are due for refund towards the EMD and FSD  of this  tender will not be  accepted.

- EMD can be paid  in  the  form  of Challan /Crossed DD in favour of---------(give address and designation). The DD should be valid for a minimum period of 6 months from the date of opening of the tenders.  The successful tenderer shall extend the same for the duration of the contract, or till the EMD is returned.

### Special to Forest Department

- The EMD and FSD shall be refunded after successful completion of the contract payment of final bill and after defect liability period 6 months in the case of original forestry works and 3 months in the case of forestry maintenance works.

C. Discount tenders

- In case of discount tenders, the successful tenderers should furnish additional security at the time of concluding the contract in the form of Bank guarantee for the amount equivalent to the plus or (-)/minus percentage quoted as compared to  the estimate value of work put to tender.  This bank guarantee should be got revalidated by the contractor from the bank from time to time for the entire period of validity of contract.

D. Agreement bond

- Once the tender is accepted, it is deemed that the tenderer has accepted all the conditions that are detailed in the tender schedule and shall execute an agreement with the Department  on stamped paper of  Rs.100/- within 7 days from the date of the confirmation order.

E. Execution of works

- The quality and quantity of work may be increased or decreased as per the field conditions at the discretion of the DFO/CF-------------. The contractor is bound to execute all additional items of work contingent on the main work. Payment for all items of work in excess of the quantities shown in schedule of the tender or new items not included in the original estimate or for deducible item of work, shall be Standard Schedule Rates / Forest Schedule of Rates plus or minus overall tender excess / deficit accepted by the competent authority. (Standard Schedule Rate and Forest Schedule Rate mean the schedule of rates on which the sanctioned estimate was prepared).

- The successful tenderer shall complete the work with in the stipulated time as per the calendar of operations Specified in SSR/FSR.

- Reasonable extension of time will be given by the Divisional Forest Officer / Conservator of Forests or by the officer competent to sanction the extension for unavoidable delays which in the opinion of Divisional Forest Officer / Conservator of Forests etc. are undoubtedly beyond the control of the contractor. If the contractor is guilty of delay in commencing or carrying on the work and fails to improve inspite of notice it shall be lawful for the Divisional Forest Officer / Conservator of Forests to determine the contract which shall entail forfeiture of security deposits (EMD & FSD) and other amounts due to the contractor.   Further, it shall be open to Divisional Forest Officer / Conservator of Forests to have the balance of work carried out by the another contractor / departmentally at the risk and cost of the contractor  in respect of  minor and major forestry works and  major civil works.  However  in respect of minor civil works, such  determination  entails  forfeiture of  deposits (EMD & FSD) and other amounts due to the contractor.

- If the contractor by his own willful act or default suspends the work or sublet the work or a portion thereof without the sanction of Divisional Forest Officer / Conservator of Forests, shall neglect or fail to proceed with the work as laid down in schedule rate of progress, the Divisional Forest Officer / Conservator of Forests has powers to give notice in writing to the contractor asking him to proceed with the work according to terms of contract. Such a notice must specify the act / default on the part of the contractor. After such notice the contractor has no liberty to remove from the site of the work any plant / materials belonging to him. If the contractor fails to comply with the same for 7 days  in the  case of  both minor and major  forestry works and  14 days for major civil works after such notice has been given, the Divisional Forest Officer / Conservator of Forests can enter upon the work and take possession of work along with plant / material. The balance work will be got executed at risk and expense of the contractor in respect of major works.

- The Tenderer’s particular attention is drawn to the sections and clauses on the standard “Preliminary Specification” dealing with---

- Test, inspection and rejection of defective materials and work (PS 27)

- Carriage (PS 34)

- Construction plant(PS 35)

- Water and lighting (PS 38)

- Cleaning up during progress for delivery (PS 43)

- Accidents (PS 45)

- Delays (PS 59, 60)

- Particulars of payments (Section I of PS)

- The contractor should closely peruse all the specification clauses, which govern the rates, which he is tendering.

- The contractor shall continuously maintain adequate protection to all his works from damage, etc.

- The Forest Department shall not be responsible for any loss or damage occurred to the work including the damage caused due to natural calamities.  No claim from the contractor for compensation on this account shall be entertained.

- The Contractor will observe all safety and security regulations in respect of all the workers engaged by him. The contractor will observe all the Contract Labour Acts and Rules in force.  He should make his own arrangements for housing, resting, insurance etc., to the staff and labour.

- The Forest Department shall not be responsible for any accident occurring to his workmen or any other person during the progress of work. The Forest Department will not be liable to pay any compensation to the workmen employed in the execution of the work by the contractor under the Workmen’s Compensation Act.

- The tenderer shall ensure payment of minimum wages prescribed by the Government under relevant statute from time to time to the workers employed by him for carrying out the works tendered.

- It shall be clearly understood that the Department shall not consider any compensation what so ever towards  the idleness of contractor’s labour, equipment, etc.

### Special to Forest Department

- Reasonable extension of time will be given by the Divisional Forest Officer / Conservator of Forests or by the officer competent to sanction the extension for unavoidable delays which in the opinion of Divisional Forest Officer / Conservator of Forests etc. are undoubtedly beyond the control of the contractor. If the contractor is guilty of delay in commencing or carrying on the work and fails to improve inspite of notice it shall be lawful for the Divisional Forest Officer / Conservator of Forests to determine the contract which shall entail forfeiture of security deposits (EMD & FSD) and other amounts due to the contractor.   Further, it shall be open to Divisional Forest Officer / Conservator of Forests to have the balance of work carried out by the another contractor / departmentally at the risk and cost of the contractor  in respect of  minor and major forestry works

- If the contractor by his own willful act or default suspends the work or sublet the work or a portion thereof without the sanction of Divisional Forest Officer / Conservator of Forests, shall neglect or fail to proceed with the work as laid down in schedule rate of progress, the Divisional Forest Officer / Conservator of Forests has powers to give notice in writing to the contractor asking him to proceed with the work according to terms of contract. Such a notice must specify the act / default on the part of the contractor. After such notice the contractor has no liberty to remove from the site of the work any plant / materials belonging to him. If the contractor fails to comply with the same for 7 days  in the  case of  both minor and major  forestry works  after such notice has been give, the Divisional Forest Officer / Conservator of Forests can enter upon the work and take possession of work along with plant / material. The balance work will be got executed at risk and expense of the contractor.

- The calendar of operations may be changed, modified or altered by the Forest Department as and when necessary to match the changing conditions.

- The tenderer is responsible not only for carrying out individual operations timely but also responsible for the over all success of Plantations, Nurseries and Other Forestry works including Departmental Extraction works, Training programmes, work shops, study tours etc. which are carried out by him.

- Details of operations have been indicated in the specification. However it is expected that the generally accepted silvicultural /Horticultural practices shall be followed even if the same are not specifically mentioned in the specification.

- The Contractor shall employ experienced supervisors and workers and take care of pesticide and fertilizer application.

F. Measurement of works

- The quantities in the tender schedules are only approximate and therefore the payment will be restricted to the actual quantities after due measurements and check measurement.

- Measurements of the works done will be made according to the progress of the work and the same will be valued according to the tender rates. Metric system of measurement will be adopted for measuring and checking the works.  It is to  be  expressly understood  that the measured work  is to be  taken  not according to the  actual  quantities  when in place and   finished  according to the drawings  or  as  may  be ordered  from time to time by the  DFO and  the cost  calculated  by measurement  or weight  at the respective prices, without  any additional charge  for any  necessary or  contingent works connected therewith.  The rates quoted  are for work  in site and complete in every respect.

- The contractor shall provide all assistance required for making out the measurements of the works like laying of paths, landscaping, checking the measurements, etc.

- All the rejected and substandard woks shall be removed and redone at the cost of the contractor.

- If the successful tenderer fails to carry out the work within the specified time, Penal action as per the preliminary specification to Andhra Pradesh Detailed Standard Specification (APDSS) will be taken and the contractor has to sign the copy of APDSS in token of his liability on this account

- No FSD shall be with held from the bills for works costing upto Rs. 50,000/-.

- Employees in Government service should not participate in the tenders either directly or indirectly. If it is found at any stage that the contractor is a Government employee his contract will be terminated, forfeiting his FSD and EMD and all the money due to him in performance of the works besides initiating disciplinary action as per the Department rules.

special to forest department

- The contractor shall attend joint inspection of plantation/Nursery works/Other forestry works including Departmental Extraction of Forest Produce, Training programmes, Work shops, Study tours etc. being carried out by him whenever required by the Departmental authorities.

- The contractor has also to sign the FSR in token of acceptance of calendar operations and specifications of works.

- No deviation shall ordinarily be permitted and the works as per schedule be strictly followed. For any negligence, non-performance or delay while dealing with  the plantation/Nursery work and other forestry work,  the officer in charge has got all powers to suo-motu cancel the agreement without assigning any reasons and with hold the payments to the extent the works are substandard or In complete  and can  go ahead with the balance  works by employing  alternate tenderer, or in the event of non-availability of alternate tenderer the  Department itself will take up the work and complete at the risk and cost of the original contractor. Any savings in this process would accrue to the Department.  In such case, his contract with the Department will be terminated and he will be black listed. The EMD & FSD and the value of work done but not paid for will be forfeited to Government.

### G. Payment

- At any stage cumulative payment will not be more than actual work done.

- All intermediate payments shall be treated as advance payments and are liable    for deductions from subsequent and final bills.

- All types of central and state Government  taxes and royalties  on work contract will be  deducted at source as per the directions  of Government from  time to time from the bills of the contractor.  Income tax will be deducted as per rules on the amount payable to the contractor to the extent of work executed by the contractor and the bills submitted from time to time.

- Amounts if any due to the Department/Government from the tenderer for works done elsewhere, will be recovered from the intermediate/final bills of this work.

Special to Forest Department

- Payment will be made in suitable instalments and after the work reaches safe stage as fixed by CF/DFO or his representative.  Payment will be made after duly checking the quality of the work.  (Payment schedule for Nursery & Plantation works is given below. Similar suitable schedule will be fixed for all other forestry works including Departmental Extraction of Forest Produce, Training programmes, Work shops, Study tours etc.).

a. Nursery works - Payment in 4 instalments.

25% : After  bag filling and transplanting of  primary seedlings /

sowing  and   germination in bags.

25%: When the bag plants are on  the average  10 cms  in height.

25%: When bag plants attain final height prescribed for the species.

25%: One month after the expiry of contract period.

b. Plantation works - Payment in 4 instalments.

15%: After completion of advance operations or value of work done

which ever is less.

30%: Completion of planting or value of work done, whichever  is less.

30% : Completion of soil working.

25% :	In June  of next year  after counting final survival.

- The payment will be with held at the end, limiting it to the condition of the Nursery plantation etc., at the discretion of the officer in charge.

H. General

- The Forest Department reserves the right to cancel or withdraw any unit, part of the unit or all the units of this tender   notice/schedule without assigning any reasons there for.

- The DFO/CF (Agreement Concluding authority) at his discretion, can extend the period of contract at the risk and cost of the contractor for compliance of the terms and conditions of this tender.  In any case such extended period shall not be more than the original period of agreement.

- Arbitration and dispute settlement:- Except  as  otherwise  provided in the contract, all  disputes and  differences arising  out of  relating to the  contract   shall be  referred to adjudication  as follows:-

(1) 	(i)  Settlement  of all claims   upto Rs, 50,000/- in value and below by way of   Arbitration to be referred as follows:-

| (a) Claims /bill up to 10,000/- | Conservator of Forests of another circle of A.P. Forest Department to be notified by the Prl. Chief Conservator of Forests. |
| --- | --- |
| (b) Claims /bill above 10,000/- and up to Rs. 50,000/- | Chief Conservator of Forests of the Forest Department other than the Chief Conservator of Forests in charge of the work in question to be notified by the Prl. Chief Conservator of Forests. |

The Arbitration proceedings will be conducted in accordance with provisions of the Arbitration Act.   The Arbitrator shall invariably give reasons in the award.

(ii) Settlement of all claims above Rs. 50,000/- in value: All claims above 
 Rs.50,000/- in value shall be decided by a  Civil Court  of competent jurisdiction 	by  way of regular  suit and not by arbitration.

(2) A reference for  adjudication under this  clause shall be made by either  party  	to the contract  within  six months  from the  date of  intimating the  contractor  of the preparation of final  bill or his having  accepted payment.

- In case of overpayment or wrong payment made if any, to contractors due to wrong interpretation of the provisions of the contract, such wrong payment will be deducted in subsequent or final bill or at any time hereafter from the deposits or from any other amounts due to the contractor for other Government works executed by him.

- In addition to the conditions specified herein all other conditions will be as per general conditions of the contract of the Forest Department in force and the same forms part of the contract.

- If the tenderers called for negotiations are not present at the time, date and venue for  negotiations their EMD   will be forfeited.

### Special to Forest Department

- The contract will be  extended at  the risk and cost of the contractor,  if the plants do  not attain  the prescribed  height and growth  till such time  the plants attain  the  prescribed  height  and growth .

- Penalties will be imposed and deducted from the outstanding bills of the contractor as per the decision by the DFO/CF (Agreement Concluding authority) for the following lapses/lacunae on the part of the contractor.

  - for negligence in carrying out the  time bound operations  as per the annexure.

  - for not rectifying  the substandard works as pointed out by the Officer in  charge from time  to time.

  - for frequent absence of watcher.

  - for cattle movements in the  field.

  - for any  illegal cutting of trees of the raised plantations  during  the contract period.

  - for not  carrying out the operations timely.

- In case of  lower  survival percentage  (less than 75 % ) at the end of the contract, FSD and EMD  will be forfeited either partially or fully at the discretion of the  Officer in charge of the work and  cuts at the discretion  of the Department  will  be imposed  from the bills  payable to the contractor. However, for counting survival only plants with healthy growing tips will be counted.  In case of nursery  100% stock  as tendered  should be  handed over  at the  minimum height  of 30 cm above the  bag  with healthy growing  tips.

- The tenderer undertakes to maintain the plantations/nursery in the subsequent periods   (years)  at the same  tendered  rates.

- Certain important tender conditions to be observed before applying for nursery tenders.

1.      Persons who are experienced in carrying out forestry works only need to apply.

2.      If the forest Officer incharge requires, can demand for an experience certificate from the tenderer.

3.       The Farm Yard Manure should be very pure and  free from  soil or  any other

particles.

(i) The tenderer should be very careful while ordering the polythene bags

which   are needed in terms of sizes and guage.

(ii). Only  2mm sized  sieve should  be used  for screening the soil or FYM  or

sand.

(iii).If  sprinkler system is provided, only that rate  shall be  paid for watering

as   mentioned in the  estimate.

(iv).The contractor will  be  solely responsible for protecting all the items in

the  nursery like bore, motors, electrical fittings, barbed  wire fencing,

gate,  sprinklers, water pipe  lines,  sheds, asbestos sheets on the pump

room or   labour  shed etc.

4.  The contractor should arrange one person, who should  be kept under the       control  of the  Department  for carrying out  all the works  as  instructed from time to time by the  DFO/Agreement concluding authority/ any other person        deputed by him.

5.  The work site should always be kept  clean and neat from weeds, bushes

etc.,     during  the contract period.

Annexure – VII – C

Model form of Agreement (Forest works / Civil works – Major & Minor) (Para 2.6.2.4)

Articles of agreement made this……………………………..……..day of ………….20……between………….. His Excellency the Governor of Andhra Pradesh (herein after called the Governor which expression shall where the context so admits include his successors in Office and assigns) of the one part and…………………………………( Contractors legal address for registered letters and notices ) (hereinafter called the contractor which expression shall where the context so admits include his heirs, executors, administrators and legal representatives) of the other part.

Whereas the Government of Andhra Pradesh (hereinafter called the Government) are desirous of (Name of work and locality)…………………. and have caused an estimate of probable quantities contained in  Schedule. A drawings and specifications describing the work to be done to  be prepared.

And whereas the said Schedule A, drawings numbered serially 1 to……….. Inclusive--- (Schedule B) and the specifications-(Schedule-C) have been signed by or on behalf of the parties hereto.

And whereas the Contractor has agreed to the retention by the Government of the earnest money of Rupees…………..paid by him along with application for supply of tender schedules and at the time of concluding the agreement as security for the due fulfillment of the contract to the satisfaction of the D.F.O./C.F. or in the alternative as the D.F.O./C.F. may direct to deposit as security for the aforesaid purpose.

And whereas the Contractor has deposited with the D.F.O. / C.F. the sum of Rs…………….. by Bank Guarantee. as additional security for the due fulfillment of the contract to satisfaction of D.F.O. / C.F. at the time of concluding the contract.

And Whereas the Contractor has also signed the copy of the Andhra Pradesh Detailed Standard Specification and addenda volume thereto maintained in the ………….. Division office /C.F. office in acknowledgement of being bound by all the conditions of the clauses of the Standard Preliminary Specification and all the Standard Specification for items of works described by a Standard Specification Number in Schedule A.   He has also  signed  the copies of  FSR.

And Whereas the Contractor has agreed to execute upon the subject to the conditions set forth in the Preliminary Specification of the Andhra Pradesh Standard Specifications and such other conditions as are contained in all the Specifications forming part of this contract (hereinafter referred to as “the said conditions”)the work shown upon the drawings and described in the said specifications and set forth in schedule A as the “probable quantities” and comply with the rate of progress noted at the end of this Articles of Agreement for a sum of Rs…………………or such other sum as may be arrived at under the clauses of the Standard Preliminary Specification relating to payment on lump sum basis or by final measurement at unit price”.

The Contractor should follow the time schedule scrupulously or as per the instructions of the officer concerned.

If the Contractor fails to carry out works as per the time schedule, if necessary these works will be carried out at the risk of the Contractor. EMD and FSD will be forfeited along with value of the work done but not paid for in respect of minor civil work. In addition, extra expenditure if any incurred in completing the balance work will be recovered from the contractor in respect of major works after following the procedure specified in tender schedules   and also  in respect of  minor and major forestry works.   Savings in execution of the balance work will accrue to Government.

Now it is hereby agreed as follows:-

- In consideration of the payment of the said sum of Rupees………………(to be entered in words and figures) or such other sum as may be arrived at under the clause of the Standard Preliminary Specification relating to payment on lump-sum basis or by final measurement at unit prices, the Contractor, will upon and subject to the said condition, execute and complete the works shown upon the said drawings and described in the said specifications and to the extent of the probable quantities shown in the Schedule A, with such variations by way of alterations of, additions to, or deductions from, the said works and method of payment therefor as are provided for in the said conditions.

2.  The term D.F.O in the said conditions shall mean Forest Officer in charge of the division having jurisdiction for the time being over the work, who shall be competent to exercise all the powers and privileges reserved herein, in favour of the Government or with the previous sanction of or subject to ratification by the officer who is  competent to approve the contract  in cases where such sanction or ratification may be necessary.

3. Time shall be considered as of the essence of the agreement and the Contractor hereby agrees to commence the work as soon as the agreement is accepted by competent authority as defined by the Andhra Pradesh  Forest  Department Code/ Rules and the site (or premises ) is handed over to him as provided for in the said conditions and agrees to complete the work within……………months from the date of such handing over the site(or premises) and to show progress as defined in the tabular statement “Rate of Progress”, below, subject nevertheless to the provisions for extension of time contained on clause 59 of the Standard Preliminary Specification.

| Month | Physical Progress % | Financial Progress % |
| --- | --- | --- |
| 1 | 2 | 3 |

4. The said conditions shall be read and constitute as forming the part of the this agreement and the parties hereto will respectively abide by and submit themselves to the conditions and stipulations and perform the agreements on their parts respectively.

5. For   minor  Civil works  agreement  the following  clauses of  the   standard preliminary specifications of  the APSS   shall  apply:-

Section A:-All  clauses, except  that, in  clauses  2nd  3 where  the Preliminary Specification is  mentioned,  the  reference  shall be  only to  such clauses  of the Preliminary  Specification as  are herein made applicable  to this agreement.

Section C:-All  clauses except  15(b)

Section D:-All  clauses except  that in clause 28, in place  of the words “within six months  from the completion of “ read “ before final payment   for “.

Section E:-All clauses except  than in  clause 35,  the word “which “ occurring between; the word  “progress” and  “in” the  first  sentence shall  be deleted as   also the  concluding portion of  that  present clause 42.

“ The  departmental  officer in charge of the work shall be responsible  for the correct setting out  of all works but the piece-worker shall provide at his  own cost all labour, materials and  staff  required for  so doing”.

Section F:- All  clauses

Section G:- All clauses except  56.

Section  L.J:- Clauses 64. to 67 inclusive, second sub-paragraph of clause 68,clause 70,71 and 72.

6.      2.1/2 % of the total value of the estimated work will be kept as EMD. In addition FSD at 7 ½ % will be withheld from his running account bills for major works, out of which  5% will be released in final bill  while  crediting  the  remaining  2.5% under revenue deposits.  The  EMD and FSD  of  2.5 %  will refunded after the  payment of  final bill  and  after  defect liability period of  two years  for  original major civil work  and  one year for   maintenance  civil work

For minor civil work costing  more than Rs.50,000 FSD  will be with held   for running account bills  at  3 % of  the  value of work done. This FSD and  EMD  will be released after  the payment  of final bill  to the contractor  and  the initial  observation  period  of  six months  from the date  of completion of the work.

However   in respect of   Forestry works EMD and FSD  will be  refunded after  successful completion  of the contract, payment  of  final bill and after  defect liability period of six months  in the case of original works and  three months for maintenance works

7.      The  payment will be made in suitable instalments as fixed by D.F.O or his representative. Payments will be made after duly checking the quality and quantity of work. No interest will be paid for unforeseen delays in making payment to the contractor.

8.      The quantities indicated for the purpose of calling tenders are only approximate and  the payment will be restricted to the actual quantities after due measurements.

9.      The works may be increased or decreased as per the field conditions etc., at the discretion of D.F.O/CF

10.  The payments will be made in the following schedule; (to be specified. See tender conditions for guidance)

11.  The contractor should be willing to take up further maintenance if required by the DFO/CF.

12.  The final payment will not be released unless 100 %  survivals are shown for nursery works. The minimum height of seedlings will be 30cm excluding bag height. The plants with healthy growing tips only will be counted. The final payment which will at least the 25% of total tender value will be paid by the end of July, next year verifying the survival and growth of the plants

13.  Unlike civil works the plantation operations are seasonal in nature and any delay in carrying out the operations may make the plants survival difficult and quality may deteriorate. As such if any inaction or delayed action affects the quality of the plant adversely, this factor also is taken into consideration either to reduce or deny the payment.

14.  No deviation   will ordinarily be permitted and the work as per schedule

should be   strictly followed.  For any negligence, non performance or delay while dealing  with the forestry works, the DFO/ CF Agreement concluding  authority  has all the powers  to suo-motu cancel the agreement withhold  the payment  to the extent  the work is substandard or in-complete and can go ahead with balance  programme by employing  alternate tenderer by nomination basis  or in the event  of non-availability of the alternate person, the  DFO himself will take up and complete the work to rescue the  plantation from dying and extra  cost incurred in the process will be recovered, from the tenderer.   The savings in  the process will accrue  to the Department. In such cases EMD/FSD and  other  amounts  due to the contractor  will also  be  forfeited.

15. The contractor’s  agrees to taken up subsequent   maintenance  at  the  same  tender percentage, quoted for original  work if entrusted by the  Department.

16.The payment will be withheld at the end limiting to survivals at the discretion

of    the D.F.O

17.Income tax will be deducted as per rules on the amount payable to contractor to

the   extent of work executed by contractor and bills submitted from time to time.

18    In case of injury or death of any labour engaged by the tenderer for this work, the      Contractor will be solely responsible and shall be liable for action under the relevant   rules and the contractor shall pay the compensation that may be determined by any competent authority in this regard.

19    The  Contractor shall be bound by A. P. Forest Act 1967 as amended from time to time and other Forest Acts and Rules as applicable.

20    The Contractor should always keep the work site clean and neat without any weeds.

21    The seedlings should be at least 30cm. height with thumb thickness at the collar region.

22    Plantation should have survival  of 75% at the  end  of contract period  with healthy  growing  plants of minimum 1m  height  with healthy  growing  tips.

23    All the conditions specified in the Tender schedule (attach and attest copy of the same both by DFO/CF and Contractor)

24    Arbitration and dispute settlement:- Except  as  otherwise  provided in the contract, all  disputes and  differences arising  out of  relating to the  contract   shall be  referred to adjudication  as follows:-

(1) 	(i)  Settlement  of all claims   upto Rs, 50,000/- in value and below by way of   Arbitration to be referred as follows:-

| (a) Claims /bill up to 10,000/- | Conservator of Forests of another circle of A.P. Forest Department to be notified by the Prl. Chief Conservator of Forests. |
| --- | --- |
| (b) Claims /bill above 10,000/- and up to Rs. 50,000/- | Chief Conservator of Forests of the Forest Department other than the Chief Conservator of Forests in charge of the work in question to be notified by the Prl. Chief Conservator of Forests. |

The Arbitration proceedings will be conducted in accordance with provisions of the Arbitration Act.   The Arbitrator shall invariably give reasons in the award.

(ii) Settlement of all claims above Rs. 50,000/- in value: All claims above 
 Rs.50,000/- in value shall be decided by a  Civil Court  of competent jurisdiction by  way of regular  suit and not by arbitration.

(2) A reference for  adjudication under this  clause shall be made by either  party  to the contract  within  six months  from the  date of  intimating the  contractor  of the preparation of final  bill or his having  accepted payment.

Contractor’s signature				Signature of DFO/CF

Witnesses:

1.

2.

In witness where of the Contractor ……………………….. (contractor’s name) has hereunto set his hand and ………………………….. (Name and designation) acting on behalf of and by the order and direct on of His Excellency the Governor of Andhra Pradesh has hereunto set his hand the day year first above written.

Signed by contractor :

Address :

In the presence of witness :

Signed by on behalf of Government.

Designation  :

In the presence of witness :

SCHEDULE-A

Schedule of Rates and Approximate Quantities

(a) The quantities here given are those upon which the lump sum tender cost of the work is based, but they are subject to the alterations, omissions or additions as provided for in the conditions of this contract and do not necessarily show the actual quantities of work to be done. The unit rates noted below are those governing payment of extras or deductions for omissions according to the conditions of the contract, as set forth in the Preliminary Specification of the Andhra Pradesh Standard Specifications and other conditions or specifications of this contract.

It is to be expressly understood that the measured work is to be taken net (notwithstanding any custom or practice to the contrary) according to the actual quantities when in place and finished according to the drawings or as may be ordered from time to time by the D.F.O and the cost calculated by measurement or weight, at the respective prices, without any additional charge for any necessary or contingent works connected therewith. The rates quoted are for work in situ and complete in every respect.

| Item No. | Name of work (see tender notice) | Item of work | APSS/ FSR Number | Physical units | Estimated rate | Total estimated value of the work for each item of work as in column 3 | Total tender amount for the work for each item of work as in column 3 | Increase or decrease of tendered amount over estimated amount for the entire work as mentioned in column 2 in percentage, either (+), or (-) or ( at par). |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |

(Signature of Contractor)

SCHEDULE-B

List of Drawings

All  drawings  should be  serially listed and attested by the  contractor in the  following

Format

| Sl.No. | Drawing number | Description | Signature of contractor |
| --- | --- | --- | --- |

##### SCHEDULE-C

List of Specifications for the variation items of works supplementing those described is Schedule A .

Note1:- The Contractor shall employ  the following technical staff for supervising the work and shall  see that  one of them is always as site during working hours personally checking all items of work  and playing extra  attention to such works as may demand special  attention e.g.,  Reinforced concrete work.

Note 2:- In the case the contractor is himself professionally qualified the above specifications should be suitably altered and in cases in which the Contractor selected has not undertaking to employ qualified men it should be scored out

Note 3:- if the Contractor fails to employ a technical subordinate as stipulated in tender and agreement bond the work will be suspended of the department will engage a technical person and recover the cost thereof from the contractor Even in cases where the department has not engaged a technical person a fixed sum per mensum towards the cost of technical subordinate will be recovered from the contractor. This sum will be fixed by the  DFO and the decision of the DFO will be final.

Note4:- Additional specifications if any which have to be entered in Schedule “C’ should be entered below item (1) above and numbered continuously

##### Annexure - VIII(A)

Form for purchase order of stores and equipment

Tender Notice No…………………	due  at ……….. P.M…… on.……..

Sealed  Tenders for  the supply of

…………. ………….………….

The tenders will be  received by the undersigned and  will be  opened at …………. on the same day at ----------(give address).

The tender schedules and  other documents can be  had  from the O/o ------------(specify) during  office hours from…………upto………. on payment  of Rs…………….. in cash/or  through  remittance  in Bank/Treasury Challan for each set  towards  the cost of  Tender Schedules.  The  money should  be  credited  to the head  of account “8782 – Remittances and adjustments between  the officers rendering accounts  to the same  Accountant General -103-Forest Remittances (iii) other remittances - cost  of tender schedules”. The money is not refundable  under any circumstances.  The Department  is not responsible  either for non-receipt or late receipt of tender schedules sent by post.

Divisional Forest Officer/Conservator of Forests..

##### Annexure - VIII(B)

Enquiry Form

Office  of the …………….. D.F.O/C.F...………………..

Ref No……………………Dated………

To

M/s …………………………..

Dear Sirs,

Please send sealed Tenders (in duplicate) for the  supply  of machinery/spares detailed in  schedule  enclosed.  Sealed Tenders should  reach this office on or before ………… Tenders will be  opened  on the  same day  at …….. in the presence of  the tenderer who  may desire to be  present.

The tenderer shall  go thorough the “ Terms and Conditions “ herein  enclosed which are binding on the  tenderer.

Yours faithfully,

D.F.O./C.F.

Schedule to accompany enquiry form

| Sl.No. | Description of item | Part No.& specification No. | Quantity | Rate per | Amount | Amount in words |
| --- | --- | --- | --- | --- | --- | --- |

##### Terms and Conditions

1.  Tenders shall be typed  neatly or  written in ink on plain paper or the

Tenderer’s     letter-head   and  shall  be signed by the  tenderer or his authorised agent.   If  a    specific form is provided, it  is  obligatory on  the part of the tenderer  to quote       in the form provided.

2.  Tenders written in pencil will not be  valid.

3. Erasures  or  over-writings shall be  avoided.  If any correction is to be

made,  the portion to be corrected shall be neatly scored out and the correct matter neatly  written  duly attesting the  correction.

4.      Tender shall be submitted  in duplicate.  The tender  in duplicate  shall be enclosed in a plain cover duly passing the  flap.  The  cover shall then  be  placed in another cover.  This  second  cover shall be  closed and sealed to prevent tampering.  The  particulars  and reference of tender and time and a date of opening of tender shall  be  subscribed on the  cover on top in addition to noting of address, etc. If  the tender is  for different   types  of equipments, the  Tenderer  shall furnish individual tenders in duplicate for each type  of equipment, but shall enclose  all the offers in the same  cover.

5.      Telegraphic quotations will not be accepted.

6.       Tenderers  shall  quote their Sales Tax Registration  number.

7.       Price quoted shall be  for delivery F.O.R. Destination Station.

8.       The Price quoted shall  be  valid  for a period of 1/2/3 months from the date   of tender.

9.       The price quoted shall be   clearly mention the cost of  articles, duties payable in addition, if any, packing, forwarding and insurance, etc.,  charges.  The rate  and amount  of sales tax  payable, if  any shall also be indicated in the tender.

In case of   supplies from outside the State, which are subject to levy of  Central Sales Tax at the  concessional rate, the concessional rate shall only be quoted.  Necessary ‘D’ form  will be  issued as and  when it is required by  the Dealer by giving full details of R.R., date, etc.

10.   Unless otherwise stated quotations shall be in  metric units.

11.  (a)  The tender shall be accompanied by E.M.D. (Earnest Money  Deposit)      of 3%  of the value  of work in the shape  of Bank Draft Drawn in a favour  of ………….…..on  State Bank  of India/Hyderabad, encashable at……….. The amount  shall not bear  interest. Tenders not accompanied by E.M.D. will be rejected

(b) The Earnest  Money  Deposit will be refunded to the unsuccessful tenderer, after intimation  is sent about the rejection of the tender or on receipt of an application from the  tenderer,  on the expiry of one month/two months/three months after  the last  date prescribed for receipt of  tenders, whichever is earlier.

( c)Any short fall  in Earnest  Money Deposit consequent  on the  increase in the  total value of the contract shall  have to be  made good by the  successful tenderer if and when  the tender is accepted. The Earnest Money Deposit will be retained in the case of successful tenderer and will not carry any interest.

12.   The specifications given in the tender schedule are only   for  guidance.  The  tenderer may quote for specifications  if he so desires.  The  tenderer may quote  for accessories, etc.,  separately if he feels that the same will make  the equipment complete and facilitate obtaining  better performance and output of the machine.

13.    The specifications of the items offered shall be clearly indicated  duly supported    by illustrated literature so as to  enable the purchaser  to assess the  merits of  equipments, capacity, performance, etc.

14.  The country of origin of material shall be stated.  If import of equipment is necessary from abroad, the  tenderer shall  make  his own arrangements unless otherwise agreed to  by the purchaser.

15.  In the  case of spares, the original manufacturers  trade  name shall  be mentioned if the  items  are brought out items and  not manufactured by the tenderer.

16.  The time  required  from  the  date of  receipt of purchase order for delivery at  destination shall definitely be  stated  and this  shall form the essence of contract.

17.   The  tenderer shall give a  guarantee for trouble free performance and against manufacturing defects for a period of one year from the date of   commissioning of the equipment.  He shall agree to replace  or repair parts or whole equipment found defective at is own cost, within a reasonable  time after receipt of intimation  from  the purchaser regarding  the defects.

18.   Payment will be made  in full after receipt  of material at site  and        verification unless otherwise stated.

19.   In the event of any payment being   made in advance of delivery, the Tenderer shall deliver the material strictly  in conformity with the specifications set  forth in the Schedule  annexed  to the Purchase  Order and in accordance  with the Terms   and Conditions of the Contract and in the event  of the material not being so  delivered for  any cause whatsoever,  the  amount  so  paid in advance of delivery shall be refunded by the  tenderer at the option of the Purchaser  within………… from the date of receipt of     communication of the exercise of the  said option  by the Purchaser.

20.   The purchaser  reserves the right  to reject any  or  all of the tenders without  assigning any reasons therefor.  The Purchaser  also reserves the right  to  increase or decrease the quantity as well as withdraw any of the  items of the  items of the tender.

21.   The Purchaser will advise the successful  tenderer to remit a further amount so that the amount along with the amount remitted  earlier as E.M.D.  will  make up 5 % of  the  value  of  the contract.  The amount equivalent to 5 per cent of the value of the contract shall be  termed as “ Security Deposit”  and  will be retained by the  Purchaser as  Security till successful  completion of contract and  will  be dealt  with as hereunder.

22.   In  the case of  contract for supply of spares purchaser shall further  retain 5 percent of the value of supplies as and when payments are made, towards Further  Security  Deposit (F.S.D.) for completion of contract  in  all respects.

23.   On receipt  of the  amount towards  Security Deposit, the purchaser shall issue a  Purchase Order setting  forth the conditions and terms with dates  of delivery,  etc., by registered Post Ack. Due.

24.   The successful tenderer who will be hereinafter called the Contractor  shall  give in writing  his unconditional acceptance to the  Purchase  Order and commence supplies.  The  delivery period shall be reckoned from the date of receipt  of  Purchase Order  by the  contractor.

25.   No price variation of any account will be allowed on the prices mentioned in Purchase Order.

26.  The Purchaser on receipt of consignment, shall verify and set forth defective supplies, if any, in writing to the Contractor, within 10 days from the date of supplies at destination.

27.  The Contractor shall arrange to repair or replace defective supplies at his own cost to the complete satisfaction of the Purchaser within a month from the date of receipt of intimation from the Purchaser setting forth the list of defects. The penalty is enumerated in clauses infra.

28.  28. The supplies shall be made strictly within the delivery period stipulated in the  Purchase Order. The Purchase Order stands automatically cancelled on the expiry of   the delivery period stipulated, entailing levy of penalties mentioned in Clauses   further below, unless the date of delivery is extended by the Purchaser.

29.  Penalties: should the Contractor fail to deliver the equipment  or any consignment thereof within period prescribed, or fail to rectify or replace defective supplies within a reasonable time after receipt of intimation, the Purchaser shall be  entitled at his option to act as under:

(a). to recover from the Contractor as agreed liquidated  damages and not by way of penalty, a sum of 2 percent of the price of any stores which the Contractor has failed  to deliver as aforesaid for each month or part of a month during which the delivery of such stores may be in  arrears, subject to a maximum of 5 percent; or

(b) to purchase elsewhere, without notice to the Contractor, on Contractor’s account and at Contractor’s risk,  the stores not delivered or others of a similar description (where others exactly complying with the particulars are not in the option of the purchaser readily procurable such option being final) without canceling the contract in respect of the consignment not yet due for delivery; or

(c) to cancel the contract or portion thereof and if so, decide to purchase the

stores at the risk and cost of the Contractor; or

(d) to forfeit the Security Deposit in part  or full at the discretion of the

purchaser.

30.  In the event of action being taken under (a), (b) or (c) above, the contractor shall be  liable for any loss which the purchaser may sustain on that account but the Contractor  shall not be entitled to any gain on repurchases made against default.

31.  The Security Deposit along with the Further Security Deposit will be returned to the Contractor on application within 2 months after making final payment or at the expiry of the Guarantee period whichever is later.

32.  Not withstanding  anything contained  in terms of offer by suppliers no suit in regard to any matter whatsoever, arising out of contract entered into by the purchaser, shall be instituted in any court save the Court of competent authority under the jurisdiction of the High Court of Judicature, Andhra Pradesh.

33.  The purchaser referred to in the context shall be the Officer of the Forest Department, Government of Andhra Pradesh, placing the Purchase Order for and on behalf of the Government of Andhra Pradesh or an Officer authorised by the Purchaser.

Divisional Forest Officer/Conservator of Forests.

Annexure - VIII(C)

Form for placing purchase order

Office of the……………D.F.O/C.F.,

Purchase Order No…………… Date:…………………

To

M/s ………………………..

…………………………….

Dear Sirs,

Sub.  :-

Ref.:-1. Our Tender Notice/Enquiry No……………………, Dt……………….

2. Your Tender/Quotation No…………………………, Dt………………

With reference to correspondence cited, your offer for supply of the items noted in the schedule enclosed herein is accepted.  Please supply the  items specified in the schedule enclosed subject to the  terms and  conditions enumerated in this order.

Despatching Instructions :

1.      Goods  securely packed are to be delivered to the consignee mentioned below during office hours on any working day within  the period of delivery specified.

2.      Goods  securely packed are to be dispatched to the consignee mentioned below  by   Passenger/Goods Train, freight paid and relative R.R.  along with Packing slip/Note in  duplicate, sent by  Registered Post to the Consignee.

3.      One copy of Packing slip/note duly received with remarks regarding  discrepancies or shortages in supplies,  etc., will be  returned by the  Consignee to the supplier on  receipt  of goods after verification.

4.      The Supplier shall at his  own expense mark each bale or package distinctive number  or marks which are also to be shown on  Supplier’s  packing  slip/note to be  placed in each  package.

5.      If  a consignment  contains more than one package, the  serial number of each  package shall be indicated  as numerator and  the total number of packages as the denominator.  Thus  the  marks “ 2/8” on a package will indicate that  it is a second package out of  a consignment  of  eight packages.

6.      Forwarding of Bills: Bills should be  prepared in triplicate by the  Suppliers and marked distinctly  as ‘Original’,  Duplicate’ and ‘Triplicate’ and  dispatched to the  consignee  quoting  reference to Purchase Order.

7.      In the  case of spare parts,  the make, model and serial number of the machine for which spares are meant should  also be given.

8.      Correspondence  relating to all  matters arising  out of this  Purchase Order shall be addressed to this  office.

9.      All  correspondence relating to acceptance  of consignment and payments  for  supplies made shall be  carried  on with the  consignee.

Terms  and  Conditions:

1.      The price mentioned  in the Purchase Order is firm and no price variation on any account will  be allowed.

2.      The   period  of delivery shall form the  essence  of Contract.  The Purchase Order shall automatically stand cancelled  entailing  levy of  penalties on the expiry of the stipulated delivery period  unless extended by the  Purchaser.

3.      Supplies shall conform strictly to  the specifications  and  details setforth in  the  schedule.

4.      The  consignee  on receipt  of consignment  shall verify and  setforth defective supplies, if any, in writing   to  the contractor, within ten days from the date  of receipt of supplies at destination.

5.      The Contractor shall  arrange  to repair or replace  the  defective supplies  at  his  own cost  to the  complete satisfaction  of the  Purchaser within a month   from  the date of receipt  of intimation  from the consignee and shall obtain    a certificate therefor from the Purchaser  or from any  authorised officer of the Purchaser.  Failure on  the part of the Contractor will entail  him to  the penalty  clauses  mentioned  further below.

6.      In the  case  of  supply of machinery, the  tenderer shall maintain at the site of work, a qualified service engineer for a period  of  2 months to assist the purchaser in erection or  assembling of machine  and  to  train local men  to secure the best output, if so require by the  Purchaser  at an additional  cost of Rs……… Failure  on the  part of the Contractor will  entail  levy of penalty.

7.      The tenderer shall give a guarantee for trouble free performance and against manufacturing defects for a period of one year from the date of commissioning of the equipment. The tenderer shall agree to repair or replace at his own cost defective parts or whole equipment, found defective during the agreement period, within a reasonable time after receipt of intimation from the purchaser regarding the defects. Default on the part of the Contractor shall entail levy of penalty.

8.      The tenderer shall give guarantee to maintain adequate stock of both fast and slow moving spares for the machinery supplied by him and also to comply with indents within a period of…………

9.      In the case of contract for supply of spares 5 percent of the value of bill shall be deducted and retained as Further Security Deposit (F.S.D) for fulfillment of the Contract.

10.  Payment will be made in full after receipt of materials at site and verification unless otherwise stated in special conditions. In the event of any payment being made in advance of delivery, the tenderer shall deliver the material strictly in conformity with the specification set forth in the Schedule herewith annexed and in accordance with the terms and conditions of the contract and in the event if its not being so delivered for any cause whatsoever, of the material delivered non conforming to the specifications mentioned in the tender Purchase Order the amount so paid in advance of delivery shall be refunded by the tenderer at the option of the Purchaser within…………….from the date of receipt of the communication of the exercise of the said option.

11.  The Security Deposit of Rs………….paid by the Contractor through Demand draft No………..Dt……..along with F.S.D will be returned on application from the Contractor, within 2 months after the date of final payment of bills, or from the date of application by Contractor, or 2 months after the expiry of guarantee period whichever is later.

12.  The date of receipt of Purchase Order shall be taken for purpose of determining delivery period.

13.  Penalties:-Should the Contractor fail to deliver the equipment or any consignment thereof within the period prescribed, or fail to rectify or replace defective supplies within a period of ……………after receipt of intimation, the purchaser shall be entitled at his option to act as under:

1. to recover from the Contractor as agreed liquidated  damages and not by way of penalty a sum of 2% (two percent) of the price of any stores which the Contractor has failed to delivery as aforesaid for each month or part of a month during which the delivery of such stores may be in arrears subject to a maximum of 5%(five percent); or

2. to purchase elsewhere, without notice to the Contractor, on Contractor’s Account and as Contractor’s risk the stores not delivered or other of a similar description (where others exactly complying with the particulars are not in the opinion of the Purchaser readily procurable such opinion being final) without canceling the contract in respect of the consignment not yet due for delivery; or

3. to cancel the contract or portion thereof and if so, decide to purchase the stores at the risk and cost of the Contractor’s; or

4.   to forfeit the E.M.D or S.D or F.S.D in part or full at the discretion of the Purchaser in the event of action being taken under (a),(b) or (c) above, the Contractor shall be liable for any loss which the purchaser may sustain on that account but the Contractor shall not be entitled to any gain or repurchases made against default.

14.  Notwithstanding anything contained in terms of the offer by the Supplier, no suit in regard to any matter what-so-ever, arising out of contract entered into by the Purchaser shall be instituted in any court save the Court of competent authority under the jurisdiction of the High Court of Judicature, Andhra Pradesh.

15.  The contractor shall acknowledge the receipt of the Purchase Order and give his unconditional acceptance to the conditions before effecting supplies.

Yours faithfully,

D.F.O./C.F

for and on behalf of the Governor of Andhra Pradesh

##### Schedule

To accompany Purchaser Order No………… Dated………

Sl.No 	 Description	Part No.or Code No .	Quantity      Rate per	         Amount

---------------------------------------------------------------------------------------------------

Terms and Conditions:

1. The price is for delivery F.O.R----------

2. Sales Tax at…………..% will only be paid extra on the cost of the article. If this is an Inter-State Sale to Andhra Pradesh State and subject to levy of Central Sales Tax at the concessional rate, the concessional rate shall only  be billed for. Necessary ‘D’ form will be issued as and when it is requested by the dealer by giving full details of R.R No. and date etc.

3. The supplies enumerated above shall be delivered  at destination before……..

4. Special conditions.

D.F.O./C.F.

(For and on behalf of the Governor of Andhra Pradesh )